[image: image20.png]&y
I 1700reRR



[image: image21.png]4
”ITALFERR




[image: image22.png]4
”ITALFERR



[image: image23.png]4
”ITALFERR



[image: image24.png]4
”ITALFERR



[image: image25.png]4
”ITALFERR




Report cover page

	Project Title:
	Review of Railway Rehabilitation in Central Asia

	Project Number:
	65290 – EuropeAid/116151/C/SV/Multi

	Countries:
	Kazakhstan, Kyrgyzstan, Tajikistan and Uzbekistan

	
	Local operators
	EC Consultant

	Name:
	Republican State Enterprise 

“KAZAKHSTAN TEMIR ZHOLY” 

Mr. Talaspekov K.S.
	State Company

KYRGYZ TEMIR ZHOLU

 Mr. Isaev K. Sh. 


	ITALFERR S.p.A.

	Address:
	98, Pobeda av., 473000, Astana, Kazakhstan
	83, L. Tolstoy str., 720009, Bishkek, Kyrgyz Republic
	via Marsala, 53/67 – 00185 

Rome – Italy

Akhunbabaeva ul, 15 – 700047

Tashkent – Uzbekistan

	Tel:
	(3172)935002
	(998312) 657068
	+39.06.49752721

+998.71.1321237

	Fax:
	(3172) 935836
	(996312) 651441
	+39.06.49752209

+998.71.1321286

	Name:
	Tajik Railways

 Mr. Khukumov A.
	State Joint Stock Railway Company

“UZBEKISTON TEMIR YULLARI”

Mr. Ramatov A. J.
	E-mail:

a.veralli@italferr.it
italferr@litel.uz

	Address:
	35, Nazarshoev str., 734012 Dushanbe, Tajikistan
	7, T.Shevchenko str., 700060 Tashkent, Uzbekistan
	

	Tel:
	(992372) 216059
	(99871) 1388414
	

	Fax:
	(992372) 218334
	(99871) 1320552
	

	
	

	Contact Person:
	Project Director
Alessandro Veralli

	Signature:
	__________________________

	
	


Date of report:

30 September 2005

Authors of report:

Project Team

	EC M & E team
	(name(
	(signature(
	(date(

	NCU Tajikistan
	(name(
	(signature(
	(date(

	TACIS Bureau

(task manager(
	(name(
	(signature(
	(date(



TABLE OF CONTENTS

     1EXECUTIVE SUMMARY


51. BACKGROUND


62. TAJIK RAILWAYS AND FREIGHT TRANSPORT MARKET


83. THE WAGON FLEET


104. CURRENT WAGON MAINTENANCE FACILITIES AND ORGANISATION


104.1. Wagon Maintenance existing facilities


104.1.1
Dushanbe wagon depot


134.1.2
Makhram wagon workshop


164.1.3
 Kurgan-Tyube wagon depot


174.2
 Wagon Maintenance organisation and performance


174.2.1
Maintenance operations


184.2.2
Maintenance performance


205. FUTURE EXPORT AND DOMESTIC RAIL FREIGHT VOLUMES


236. FUTURE WAGON FLEET REQUIREMENTS


257. SCENARIOS FOR WAGON FLEET DEVELOPMENT AND MAINTENANCE ORGANISATION


257.1
Technical analysis


257.1.1
Wagon fleet renewal options


277.1.2.
Wagon Maintenance facilities and relevant organisation


387.2
Cost estimates


38Capital costs


50Operating costs


517.3
Financial and economic assessment


517.3.1  ”Without Project Scenario”


537.3.2
 Financial assessment


557.3.3
 Economic assessment


588 . CONCLUSIONS AND RECOMMENDATIONS




ANNEX 1

Technical specifications for a project of technical assistance  to the Tajik Railways for the procurement of wagons

ANNEX 2

Tender documents for the renewal of existing workshops

EXECUTIVE SUMMARY

Railway transportation plays a great  role in the Tajik economy, as it carries more than 90% of total external freight forwarding.

In 2004 rail freight imports and exports amounted respectively to 2,0 and  0,6 million net tons. 

Between 1999 and 2004, rail import and export traffic experienced an average yearly growth rate of respectively + 4,9% and + 8.4%.

Export traffic is highly concentrated on two commodities, aluminium and cotton, which accounted for more than 70% of the total. Import traffic was mainly made by alumina and petroleum products.

The nature of transported goods and  the very long average haulage distances make presently rail as the most cost effective mode of transport, especially in the light of the very poor state of road infrastructure and services. 

Out of the total road  network in Tajikistan, only 20% is estimated  to be in fair condition, against 48% in poor condition and 32% in very poor conditions. The road maintenance backlog of the 4700 km of national roads is so serious that an annual requirement of 16 million USD has been calculated, which is almost twice the total road subsector budget.

Even if significant investments (mainly funded by IFIs) are being allocated to road transport and the involvement of the private sector is encouraged,  truckers are likely to increase their relative competitive position only in the long term, in particular for lower volume, shorter-haul higher value goods where delivery speed is a greater requirement.

As a result, the potential for Tajik Railways to retain present freight volumes and categories seems high, provided that railways will  put into action all the necessary measures  to maintain future customer loyalty. 

One of the most critical issues in  rail freight transportation is represented by the poor condition of the wagon fleet, which suffers from:

· the lack of appropriate vehicles suited to particular commodities

· the lack of adequate maintenance.

On the side of the wagon fleet, in 2005, according to official data provided by Tajik Railways, 1756 vehicles are inventoried and 1405 result to be available for operation. However, only 800-900 represent the core fleet effectively used since a number of potentially available wagons are not serviceable because not suitable to meet traffic demand. 

In particular, export traffic calls largely for covered and open wagons, which constitute only 45% of the total fleet. Moreover, these vehicles have an age profile rather imbalanced towards older units (25% of them have exceeded their useful life). 

As a result, Tajik Railways, in order to provide an adequate service to freight customers, are obliged to resort to wagons hired from neighbouring countries.

On the maintenance side,  two workshops are operating wagon preventive and corrective maintenance:

· one located in Dushanbe, where running and depot maintenance of wagons operating in the southern section of the rail network are performed

· the other located in Makhram, in the north of the country, where running, depot and light capital maintenance are carried out.

A new workshop (located in Kurgan-Tyube, in the southern area) potentially dealing with wagon maintenance is under construction.

Only minimal wagon major overhaul is performed, due to shortage of spare parts and inadequate workshop equipment.

The inability to perform the required heavy capital maintenance  leads to a low wagon availability rate and to the impossibility of potentially refurbishing certain rolling stock to prolong their useful life and/or carrying out appropriate conversion works to meet demand requirements.

The natural consequence is that Tajik railways are obliged to rely on other CIS countries for the provision of suitable wagons and for the carrying out of most major overhaul of wagons. This practice results to be time consuming and places a great burden on  public finances also because it is paid in hard currency.

Without a coherent strategy to establish an efficient and reliable freight wagon fleet there is risk that rail will not be able to handle its share of freight transportation in the future. 

Two possible alternatives have been identified and properly evaluated under the technical, financial and economic point of view over a twenty-year time horizon.

Alternative A would involve appropriate actions concerning:

· refurbishment and conversion of part of the existing wagon fleet

· minimal introduction of new rolling stock.

· rationalisation and improvement of maintenance infrastructure, equipment  and operations.

The aim would be allowing to maximise the use of existing Tajik Railway’s assets, increasing as much as possible operating efficiency and reducing capital maintenance costs.

Alternative B would imply:

· an accelerated programme of disposal of unserviceable and life-expired wagons which would be replaced by the purchase of new  wagons.

· substantial improvement of maintenance equipment and operations. 

This strategy would result in the complete short-term replacement of the current wagon fleet with a new fleet adequate to demand requirements and the development of facilities to meet the maintenance needs of the new fleet.

The two alternatives has been compared under the financial and economic point of view..

The results of the financial and economic appraisal indicate that the strategy of wagon fleet rationalisation based on a refurbishment programme of existing vehicles through the use of duly upgraded existing maintenance facilities (Alternative  A) deserves higher priority over the strategy which involves substantial purchase in new vehicles (Alternative B).

Alternative A, in particular, results to be the least cost option in present value terms, allowing for an investment disbursement schedule more balanced along the time and avoiding hardly affordable outflows in the short-medium  term. In addition, Scenario A permits to maximise the use of existing maintenance facilities, allowing for a more cost-effective use of the resources.

The long term capital cost requirement (to be spread over a 20 year’s period) of Scenario A totals 107 Million USD.

Even if such large amount could achieve a worthwhile investment, it seems unlikely that Tajikistan could easily cope with it over the next years.

The Consultant believes that, in order to ensure feasible funding opportunities towards international financing institutions, Project alternative A should be implemented through a staged approach.

The following phases would be suggested: 

· Phase 1: implementation of short-medium term actions (2006-2015) aimed at tackling the wagon maintenance backlog and ensuring a better fleet composition through the maximisation of use of existing assets with some investment in new wagons, made necessary to compensate the technical impossibility of converting/life-extending the totality of wagons life expired or unable to meet future demand requests;   

· Phase 2: carrying out of a long term action  (2016-2025) focused on the realisation of a balanced  wagon fleet (from the point of view of both fleet composition and age profile) and a modern and efficient maintenance organisation able to meet customer’s  expectations. 

Phase 1 would  consist in:

· refurbishing, through  life-extension works, 228 wagons

· converting into covered and open wagons 452 wagons

· purchasing 346 new wagons

· rehabilitating existing maintenance facilities

· upgrading and specialising existing workshops, through:

· the supply of new spare parts

· the provision of modern equipment, suitable to perform operations of wagon  life-extension, conversion and major overhaul.

The following investment costs may be estimated:

Table  AUTONUM   - Phase 1 - Investment cost estimate (USD at 2005 prices)

	 
	Foreingn costs
	Local costs 
	Total costs

	Purchased of new wagons
	     24.250.027 
	0
	      24.250.027 

	Conversion of freight wagons
	     12.402.880 
	     253.120 
	      12.656.000 

	Refurbishnent  of freight wagons
	       4.679.892 
	       95.508 
	        4.775.400 

	Workshop rehabilitation
	                     - 
	     760.000 
	          760.000 

	Purchase of workshop equipment
	       4.627.164 
	                - 
	        4.627.164 

	TOTAL 
	     45.959.963 
	  1.108.628 
	      47.068.591 


Phase 2 would envisage:

· refurbishing, through  life-extension works, 336 wagons

· purchasing 853 new wagons

with the following total investment cost:
Table  AUTONUM   - Phase 2 - Investment cost estimate (USD at 2005 prices) 

	 
	Foreingn costs
	Local costs 
	Total costs

	Purchased of new wagons
	     59.693.235 
	                - 
	      59.693.235 

	Conversion of freight wagons
	                     - 
	                - 
	                     - 

	Refurbishnent  of freight wagons
	       6.910.764 
	     141.036 
	        7.051.800 

	Workshop rehabilitation
	                     - 
	                - 
	                     - 

	Purchase of workshop equipment
	                     - 
	                - 
	                     - 

	TOTAL 
	     66.603.999 
	     141.036 
	      66.745.035 


As a result of the mentioned strategy, at the end of Phase 2 the age mix of the wagon fleet should result as shown in figure 1 
Figure 1 – Wagon fleet age distribution 

[image: image1.wmf]0-5

6-10

11-15

16-20

20-25

26-30

>30

2005

2010

2015

2020

2025

0

100

200

300

400

500

600

Class age  

N° of wagons

Scenario A - Wagon fleet age distribution 


1. BACKGROUND

This Report is part of the EUROPEAID funded Project “ Review of railway rehabilitation in Central Asia”, which deals, among the others, with  the identification of possible rail investment opportunities in the area, eligible to IFIs financing.

During a Project co-ordination seminar held in Tashkent on 18th-19th November 2004, Tajik Ministry of Transport and Tajik Railways made request and discussed with EU and with the Consultant the opportunity to include, among the envisaged activities of Module B, a technical assistance for the definition of an optimal  policy of wagon fleet renewal and relevant re-organisation of  maintenance activities in Tajikistan. 

At the end of february 2005, the Consultant was formally appointed by EU to develop a feasibility study of measures for the rehabilitation and renewal of the freight wagon fleet of Tajik Railways. 

The following basic tasks were agreed upon:

· Collection of data on existing situation of the freight wagon fleet, including maintenance facilities and relevant organisation

· Definition of future needs of the Tajik railways in terms of wagon fleet size and composition

· Development of optimal scenarios for wagon maintenance, rehabilitation and renewal

· Estimate of investment needs and selection of  the most recommended option

· Preparation of tender documents for the rehabilitation and renewal of existing workshops

· Preparation of technical specifications for a project of technical assistance to the Tajik Railways for the procurement of wagons.

The Study execution progressed as follows:

· A preliminary request for statistical data was submitted to the Beneficiary in March 2005;

· A first site mission to Tajikistan was undertaken in April 2005 for visiting the existing/under construction workshops and for monitoring the data collection process;

· A second mission to Tajikistan was performed in June 2005 to speed up the data collection process;

· Two discussion notes were submitted to the Beneficiary’s attention in May 2005 and August 2005 in order to validate input data and to share progress and preliminary results of the Study, respectively.

2. TAJIK RAILWAYS AND FREIGHT TRANSPORT MARKET

As in any other CIS country, Tajikistan experienced, since the collapse of the Former Soviet Union, a dramatic decline in freight transport. Apparently, the downward trend continued even after the end of the civil war: in the period 1997-2002, according to latest available official statistics from the Ministry of Transport, freight volumes decreased from 16.0 to 14.0 million net tons, with rail accounting for around 85% of the goods transport market (more than 95% in terms of ton-km).

Table  AUTONUM   - Freight distribution within Tajikistan – Modal market share (000 net tons)

[image: image2.emf]000.net tons

Rail 13194 82,6% 12706 76,9% 11638 80,5% 13102 82,3% 12714 83,8% 11777 84,0%

Road 2773 17,4% 3802 23,0% 2815 19,5% 2815 17,7% 2463,3 16,2% 2236,8 16,0%

Air 4 0,0% 4 0,0% 2 0,0% 2 0,0% 2,5 0,0% 2,4 0,0%

Total 15971 100% 16512 100% 14455 100% 15919 100% 15180 100% 14016 100%

Source: Tajkistan National Statistic (2003)

1997 1998 1999 2000 2001 2002


Table  AUTONUM   - Freight distribution within Tajikistan – Modal market share (million net ton-km)

[image: image3.emf]Million of net Ton per Km 

Rail 1384 95,9% 1458 95,5% 1282 96,0% 1326 97,3% 1296 96,6% 1086 95,8%

Road 51 3,5% 60 3,9% 48 3,6% 33 2,4% 41 3,1% 42 3,7%

Air 8 0,6% 9 0,6% 5 0,4% 4,3 0,3% 5,1 0,4% 5,7 0,5%

Total  1443 100% 1527 100% 1335 100% 1363 100% 1342 100% 1134 100%

1997 1998 1999 2000 2001 2002


However, data require a more detailed analysis:

· road traffic declined over the considered five-year period at an average yearly rate of –1.7%, due in great part to the low competitiveness of road transportation, serviced by an old truck fleet (according to TRACECA reports, more than 80% of available fleet has expired its useful life) and operating on an obsolete road network with a great maintenance backlog

· rail traffic decreased at an average yearly rate of 2%, but the figure may be misleading. In fact, a major share (around 80% in 2002) of rail volumes is represented by transit traffic of Uzbekistan crude and refined oil in northern Tajikistan (through the line Nau-Kanibadam), which strongly declined along the time due to the policy of Uzbek Government of providing an alternative route to oil products transportation to/from the Fergana Valley aimed at minimising transit through Tajikistan.

If attention is paid to more recent data provided by Tajik Railways, the picture of rail transport looks more promising. Between 1999 and 2004, rail import and export traffic (which account for more than 95% of total rail traffic, transit excluded) experienced an average yearly growth rate of +4,9% and +8.4% respectively.

Export traffic was highly concentrated on two commodities, aluminium and cotton, which accounted for more than 75% of the total. Import traffic was mainly made by alumina and petroleum products (65% of the total). The split of international rail traffic by commodity is reported in the following table.

Table  AUTONUM  - Volume loaded/unloaded during the year (‘000 tons) by commodity  

[image: image4.wmf]1999

2000

2001

2002

2003

2004

Export 

Aluminium

226,1

278

289,8

307,2

319,2

344,3

Cotton

109,7

88,4

83,7

137,6

149,7

130,3

Fruits and Vegetables

30,4

44,6

49,5

55,7

49,2

57,9

Scrap metal

4,8

10,1

19,8

81,2

28,4

2,1

Other foodstuff

30,1

77,7

122,2

124,3

104,9

87,9

TOTAL 

401,1

498,8

565

706

651,4

622,5

Import 

Alumina

457

542,8

539

606,2

511,2

667,1

Petroleum products

428,1

338,5

434,4

434,6

685,4

596

Fertilizer

55,3

84,2

97,3

88,9

115,3

148,9

Cement 

75,9

99,8

92

44,5

45,5

157,5

Grain

337,6

364,6

357,1

293,5

159,8

145,8

Flour

131,8

115,9

206,4

239,6

279,5

256,8

TOTAL

1485,7

1545,8

1726,2

1707,3

1796,7

1972,1

TOTAL IMPORT+ EXPORT

1886,8

2044,6

2291,2

2413,3

2448,1

2594,6

Volume loaded / unloaded during the year ('000 tons)

Commodity group


Source: Tajik Railways

No data expressed in ton-km were supplied.

Although no data on  main origin/destination of traffic were made available, the following exports patterns recorded by Tajikistan in 2003 may give an indication of the main direction of outwards international trades (90% of which are served by rail)

Table  AUTONUM  - Main destination of export traffic  by commodity (2003)[image: image5.wmf]Russian 

Federetion

Uzbekistan

Ukraina

Turkmenistan

Others

Turkey

Netherlands

Iran 

Latvia

Switzerland

Others

Alumminium 

0%

8%

0%

2%

1%

30%

56%

0%

0%

0%

3%

Cotton 

16%

0%

4%

0%

1%

0%

0%

10%

20%

26%

23%

Fruit and Vagetables 

99%

0%

0%

0%

1%

0%

0%

0%

0%

0%

0%

CSI Country 

No CSI Country


In terms of predominant routes, it is estimated that the central line (running from Patahabad at the Uzbek border to Yangibazar via Dushanbe) handles around 48% of total import-export freight traffic, against a 33%  served by the northern line (from Bekabad to Kanibadam via Kudjand) and a 19%  passing through the southern line (from Hashidy at the Uzbek border to Kulyab via Kurgan Tyube).

This pattern  substantially reflects the location of the main industrial and agricultural activities. The most significant industrial site, the Aluminum Smelter, is located at Tursunzoda, west of Dushanbe while cotton grows on irrigated lands along the tributaries of the Amu Darya and Syr Daria, both in central and northern Tajikistan. 

3. THE WAGON FLEET

At 2005, the wagon fleet of Tajik railways consists of 1756 vehicles with the following distribution by type and age:

Table  AUTONUM  - Actual age distribution of wagons fleet by type 

	 Wagon Type
	Total fleet at May 2005
	Age distribution of total fleet in 2005 (years)

	
	
	0-5
	6-10
	11-15
	16-20
	20-25
	26-30
	>30

	Covered
	406
	
	 
	14
	86
	89
	101
	116

	Platforms
	188
	
	 
	12
	38
	41
	44
	53

	Open-wagons
	406
	
	 
	38
	129
	119
	81
	39

	Tanks
	115
	
	 
	25
	10
	12
	28
	40

	Refigerator
	140
	
	 
	13
	37
	89
	 
	1

	Other:
	501
	
	 
	8
	126
	190
	116
	61

	 
	Hopper-batcher
	18
	
	 
	
	2
	1
	10
	5

	 
	Engine-room
	49
	
	 
	
	9
	35
	5
	 

	 
	Mineral wagons
	3
	
	 
	1
	 
	2
	 
	 

	 
	Truck tractor
	21
	
	 
	2
	4
	3
	10
	2

	 
	Hopper-cement
	116
	
	 
	
	26
	23
	29
	38

	 
	Tank-cement
	14
	
	 
	
	 
	8
	5
	1

	 
	Grain carrier
	138
	
	 
	
	65
	56
	17
	 

	 
	Transporter wagon
	3
	
	 
	
	1
	1
	1
	 

	 
	Reequipped
	70
	
	 
	
	 
	50
	20
	 

	 
	Fitting
	46
	
	 
	5
	19
	11
	7
	4

	 
	Other
	23
	
	 
	
	 
	
	12
	11

	TOTAL
	 
	1756
	 
	 
	110
	426
	540
	370
	310


It is to be noted that the total fleet size has decreased from 2320 vehicles in 1995 and 2206 in 2000 to the present level, experiencing therefore a drop-out rate of 5% in the period 1995-2000 and 20% in the last five years.

Most of the wagon fleet is characterised by 4-axle wagons with approx. 22 tons tare weight and maximum load capacity varying from 50 to 70 net tons, depending on the transported commodity.

Today, according to official data provided by Tajik Railways, 1405 wagons result to be available for operation, with the following detail by type:

Table  AUTONUM   - Available fleet by type 

	Wagon Type
	Total fleet at May 2005

	
	

	Covered
	275
	19,6%

	Platforms
	117
	8,3%

	Open-wagons
	357
	25,4%

	Tanks
	105
	7,5%

	Refigerator
	140
	10,0%

	Other:
	411
	29,3%

	 
	Hopper-batcher
	17
	 

	 
	Engine-room
	14
	 

	 
	Mineral wagons
	2
	 

	 
	Truck tractor
	7
	 

	 
	Hopper-cement
	97
	 

	 
	Tank-cement
	14
	 

	 
	Grain carrier
	129
	 

	 
	Transporter wagon
	3
	 

	 
	Reequipped
	70
	 

	 
	Fitting
	39
	 

	 
	Other
	19
	 

	TOTAL
	 
	1405
	100,0%


The existing operating fleet is reported by Tajik Railways to be hardly able to meet the requirements of domestic and export traffic.

In particular, export traffic calls largely for covered and open wagons, which constitute only 45% of the total fleet. Moreover, these vehicles have an age profile rather imbalanced towards older units (25% of them have exceeded their useful life). 

As a result, Tajik Railways, in order to provide an adequate service to freight customers, are obliged to resort to wagons hired from neighbouring countries.

According to Tajik Railways, only around 800-900 wagons represent today the core fleet effectively used.

There is also perception within Tajik Railways that there is a requirement for 1.000 new wagons from now to 2010 ( 700 covered and 300 open), with a corresponding number of old wagons to be scrapped. 

4. CURRENT WAGON MAINTENANCE FACILITIES AND ORGANISATION

4.1. Wagon Maintenance existing facilities

At present Tajik Railways utilise two workshops for freight wagon maintenance operations, both for preventive and corrective maintenance. One is located on the central line at Dushanbe, the other on northern line at Makhram.

A new workshop also dealing with wagon maintenance is under construction, at the southern line, at Kurgan - Tyube.

In the following, workshop facilities and main production data are reported according to the information collected during the visit held in April 2005.

4.1.1
Dushanbe wagon depot

Dushanbe wagon maintenance depot is a small sized facility located in the Central area of Tajikistan.

Presently the following activities are performed in Dushanbe depot:

· minimal capital maintenance  on some types of wagons (covered wagons and open wagons) and refurbishment of refrigerated units which are transformed into covered wagons to be utilized for cotton transport.

· Running and depot maintenance of wagons.

The depot consists of three tracks, two of which covered by a steel shed whose dimension is approximately 60m x20m.

Photograph 1 – Dushanbe depot – Covered tracks 

[image: image6.jpg]-
‘-"‘L { "' i





One of these tracks is served by two sets of four lifting jacks.

The two covered tracks are dedicated to car-body repair operations, such as metal sheets welding, car-body parts replacement and coupling head disassembling.

The welding process is carried out with traditional electrode welding machines and for the disassembling operations there is lack of pneumatic tools.

Photograph 2 – Dushanbe depot – wheel re-profiling site 

[image: image7.jpg]



The third uncovered track is dedicated to wagon parking.

For the repair operations on sub-assemblies, the following workshops exist:

· Wheel set repair: the main equipment consists on a wheel re-profiling lathe (Rafamet, Poland) presently out of order and a CNC lathe in quite good conditions.

· Light machine tools workshop: the main equipment consists on two lathes, one drilling machine and one milling machine.

· Brake components repair and testing.

· Forging and welding for couplers and other steel components repair.

The manpower employed in the depot (not including staff employed in the maintenance point of the station and in other activities) amounts to 120 units (including administrative staff) part of which working on 12 hours after 2 days.

The main production in average volume/month is reported to be:

· 30 freight wagons for depot maintenance

· 260-300 freight wagons for running maintenance and occasional repair.

4.1.2
Makhram wagon workshop

The workshop is located in Northern Tajikistan.

It has been in operation for many years for the production of mechanical machines and in 1997 was converted into a wagon repair workshop.

The plant consists of many buildings for wagons and passenger coaches, on which capital, depot and running maintenance are performed.

In particular, for wagons  depot,running and light repair maintenance is carried on, due to the lack of some equipment necessary to accomplish the tasks requested by heavy repair.

The number of workers employed in the workshop is about 510 units, including administrative and technical direction staff.

The usual operation time is 12 hours per day, 7 days a week.

The main maintenance building is provided with four tracks served by two overhead beam cranes where car body repairs are carried out, including the repair and replacement of metal sheets parts. One of these tracks is served by two sets of four lifting jacks.

Photograph 3 – Makhram workshop – Tracks with lifting jacks

[image: image8.jpg]



Metal sheets are cut and shaped in a dedicated workshop, carried in the main maintenance building and welded with traditional electrode welding process.
For assembling and disassembling operations it has been noted lack of portable pneumatic tools.

The building is equipped with a wheel re-profiling lathe and with a washing machine for axle box bearing and with bogies disassembling /assembling areas.

In these areas there is no equipment for the disassembling /assembling activities such as bogies washing machines, bogie frame measuring bed, spring press, bogie press, shock absorbers testing machine. All the bogie repair and control operations are therefore still performed manually.

For wheel replacement operations the workshop is not equipped with the necessary coupling and uncoupling press and machinery and therefore it is necessary to send wheel sets to foreign countries (i.e. Uzbekistan).

The first track of the main building is equipped with two sets of lifting jacks.

The workshop also dispose of a second smaller building equipped with two tracks . This second building is actually almost empty, except for the heating and ventilation system dedicated to painting operations on coaches. The removal of the old painting is carried on by a manual sandblasting unit in an open track site.

Photograph 4 – Makhram workshop – Painting building 

[image: image9.jpg]}‘I.,:

m'n

S S





The building requires to be fully equipped for coaches repair operations.

Once equipped, passenger coaches maintenance repair operations will mainly take place here and the main maintenance building will be entirely dedicated to wagon maintenance operations. 

Another building is dedicated to wood parts construction and repair (window frames, floor covering, doors, etc. 

Other buildings existing in the plant area are equipped with many machines, such as grinding machines, milling machines, lathes, drilling machines, slotting machine, gear cutting machine  and many others, in quantity and type.

Photograph 5 – Makhram workshop – Presses building 

[image: image10.jpg]



A large building is also equipped with many presses and machines for trimming and bending metal sheets, up to 12 mm. thickness.

All this equipment, not usual to find in a wagon repair workshop, was utilised in the past years, when the factory was dedicated to different mechanical production activities.

These machines are presently in part utilised for the repair of mechanical parts stripped from the wagons and for the construction of new spare parts. For the construction of spare parts it has been reported that there is no problem about technical information and there is complete availability of the necessary technical specification and drawings.

The workshop includes also a centralised compressor equipment, a general store and other minor buildings for brake equipment controls and repair, for seats repair, etc..

The workshop is sized for the performance of capital maintenance on 30 wagons and 3 passenger coaches of all types every month.

For what concern wagon repair costs, the share for labour cost is roughly estimated around 20%, while the share for spare parts is around 80%, due to the fact that a large amount of spare parts are purchased abroad (Russia, Uzbekistan and other CIS Countries).

On average, 300 man-hours are employed for each wagon capital maintenance intervention.

Running maintenance operation and occasional repair are also performed on around 50 wagons/month. On average, 100 man-hours are employed for  each running maintenance operation.

For tank wagons there is no equipment necessary for tank controls and repair and, once the maintenance works are completed for body structure and bogies, the wagon has to be sent abroad for the works and controls regarding the tank.

It was reported that the workshop is completely equipped for executing the works necessary for wagons life extension according to CIS regulations. There is however lack of skill and tools for measuring, final testing and controls on the wagons after the completion of works for life extension.

4.1.3
 Kurgan-Tyube wagon depot

The workshop is located in Southern Tajikistan.

It is presently under construction and the estimated completion time for the civil works is approximately foreseen for December 2005.

Regarding the equipment, Tajik Railways presented to the Consultant a list of the machinery considered necessary for the workshop. It was underlined that there is presently lack of financial resources for their purchase.

Photograph 6 – Kurgan-Tyube  depot – Main maintenance building 

[image: image11.jpg]



Once this depot is operational, capital maintenance, depot and running maintenance may take place both for passenger coaches and freight wagons. 

The plant consists of a main maintenance building provided with 4 covered tracks on which the maintenance operation will occur.

Two tracks should be dedicated to the capital maintenance on wagons (and coaches), the other two tracks to the depot and running maintenance operations on wagons (and coaches).

In the same building several workshops for performing the needed maintenance operations on sub-assemblies will be located. Other facilities are foreseen in the external area both relevant to the auxiliary technological systems and to recreation for the workers.

Photograph 7 – Kurgan-Tyube depot – Workshop  

[image: image12.jpg]



The wagon depot is sized for the performance of capital maintenance on 500 freight wagons of all types every year.

Capital maintenance operations are envisaged on 36 passenger coaches/year.

Running maintenance operation and occasional repair will be performed on 700 freight wagons/year and on 180 passenger coaches/year.

The number of workers foreseen for this maintenance depot is about 150 units, out of 320 units employed in auxiliary activities in the workshop and in the maintenance point of the freight station.

4.2
 Wagon Maintenance organisation and performance

4.2.1
Maintenance operations

Maintenance operations are performed according to CIS rules, due to the fact that almost the entire wagon fleet has to be allowed to travel abroad and has therefore to respect the maintenance intervals and schedule defined in the CIS agreements for wagon exchange.

Preventive maintenance for wagons is basically divided into three different levels, also if different patterns apply according to each wagon type:

· Inspection Level, named TO1, TO2 and TO3 (defined, to the purpose of the study, “running + depot maintenance”) 

· Light Maintenance Level, named TR1 and TR2

· Heavy Maintenance Level or Capital Maintenance , named KR1 and KR2

Inspection level TO1 is performed in station or yard before wagon loading

Inspection level TO2 is performed in station or yard after wagon loading

Inspection level TO3 is performed in depot or yard every 6 months

Light maintenance TR1 is performed in depot on request in case of abnormal behaviour or suspected damages

Light maintenance TR2 is performed in workshop every year. TR2 is not carried out in the first two years after KR1 or KR2.

Heavy maintenance KR1 is performed in workshop every 5 years for refrigerator wagons only.

Heavy maintenance KR2 is performed in workshop every 8 years for other types of wagons

4.2.2
Maintenance performance

According to data collected during the site visit, the following production volumes (expressed in direct man-hours) are spent in the different facilities:

DUSHANBE

· 2.800 man-hours per month for wagon running maintenance

· 4.500 man-hours per month for wagon depot maintenance

MAKHRAM

· 5000 man-hours per month for wagon depot and running maintenance

· 9000 man-hours per month for wagon light capital maintenance

· 6000 man-hours per month for passenger coaches capital maintenance

· 3000 man-hours per month for passenger coaches running maintenance (estimated amount)

Summarising, a total of around 276.000 direct man-hours per year are allocated to maintenance operations, out of which 168.000 for wagons.

KURGAN-TYUBE (planned)

· 6000 man-hours per month for wagon depot and running maintenance

· 12.500 man-hours per month for wagon capital maintenance

· 6000 man-hours per month for passenger coaches capital maintenance

· 3000 man-hours per month for passenger coaches running maintenance (estimated amount)

Total direct man-hours per year planned to be allocated to wagon maintenance operations: 222.000 (out of 330.000)

The present total workload for wagon maintenance seems to be around 256.000 direct man-hours per year.

By comparison, a typical maintenance workload for a Western European railway company with a wagon fleet of around 2000 units is the following:

Capital maintenance

6 years interval between two major interventions (named R.O.), which leads to 2000/6= 333 R.O. per year at a cost of around 150 direct man-hours each, which means around 50.000 direct man-hours per year.

Running and depot maintenance

Around 20 direct man-hours per wagon per year, which means around 2000*20= 40.000 direct man-hours per year.

The total amount of requested man-hours for the entire wagon fleet may be estimated therefore in around 90.000 direct man-hours per year.

The difference with Tajik standards could be explained by the following reasons:

· different preventive maintenance schedule and redundancy of preventive maintenance operation in the CIS countries schedule, also due to different level of technology and reliability and quality of main components (wheel sets, axle box bearings, brake valves, etc.)

· lack of modern process equipment able to reduce manual operation (washing machines for bogies, wire welding machines, pneumatic tools, etc.)

· significant maintenance works done to foreign wagons in addition to the domestic fleet needs

· suboptimal allocation of available resources 

5. FUTURE EXPORT AND DOMESTIC RAIL FREIGHT VOLUMES

In order to estimate future requirements of fleet size and composition, a twenty-year forecast of freight transport volumes has been carried out, with particular reference to export and domestic traffic which will represent the driver for the future wagon fleet dimensioning.

The forecast has taken into consideration the prospect of future competitiveness of rail in the Tajik transport market.

In this respect, it must be mentioned that official transport statistics appear rather incomplete since there is no good understanding of the road sector (according to TRACECA studies, around 65% of road operations are left out of account).

However, the nature of transported goods and  the very long average haulage distances over international routes make presently rail as the most cost effective mode of transport, especially in the light of the very poor state of road infrastructure and services.

Even if  significant investments (funded by bi-lateral and multi-lateral initiatives IFIs)
 are being allocated to road transport, there is perception that they will be likely to produce their effects only in the long term.

As a matter of fact, out of the 26.000 km of the total road network, around  82% is made by local road (mostly rural and farm) against an 18% of national connections. Of the national roads, only 42% are asphalt , 50% are other pavement and 8% are gravel. On the overall, in Tajikistan only 20% of roads are estimated  to be in fair condition, against 48% in poor condition and 32% in very poor conditions.

The road maintenance backlog of the 4700 km of national roads is so serious that an annual requirement of 16 million USD has been calculated, which is almost twice the total road subsector budget

On the operation side, the Tajik Government is keen on encouraging private sector involvement in providing road transport services, but most of the truck fleet is old (65% with more than 10 years’ age), with an average loading capacity not adequate to meet demand requirements. 

It can be concluded that, although road transport competition will probably increase in the future, its capacity will remain modest and not suited to hauling the large volume of freight that constitute the majority of rail transport. On the other end, there is reason to believe that rail will increasingly suffer  competition for lower volume, shorter-haul higher value goods where delivery speed is a greater requirement. But such products constitute only a minimal proportion of the present rail business.

As a result, the potential for Tajik Railways to retain present freight volumes and categories seems high, provided that railways will  put into action all the necessary measures  to maintain future customer loyalty. 

The estimate of future rail export and domestic traffic has been conducted by :

investigating, according to availability of statistical data, the correlation between total exports and corresponding rail traffic volumes for those main commodities that constitute the bulk of rail business (aluminium and cotton fiber);

calculating an average implicit elasticity to GDP recorded by the main export and domestic commodities transported by rail in the last five years.

The following graphs indicate clearly how strictly rail exports of aluminium and cotton fibre are correlated to corresponding total outwards trades recorded in the last five-years.

Fig. 1 – Correlation to export and production 


[image: image13.wmf]Cotton fibre

0

50

100

150

200

2000

2001

2002

2003

2004

000 tons

Exports (IMF)

Rail export



 EMBED Excel.Sheet.8  [image: image14.wmf]aluminium

0

100

200

300

400

2000

2001

2002

2003

2004

000 tons

Exports (IMF)

Rail export


Growth forecast of exports by main commodity have been estimated by making reference to GDP growth prospects, as indicated by IFIs, to which the following elasticity factors (based on historical trends) have been applied:

Table  AUTONUM  - elasticity between GDP and export


[image: image15.wmf] 

 

Average  Growth        

2000

-

 2004

 

Implicit 

elasticity 

to GDP

 

GDP

 

9,7%

 

 

 

Export of alluminum

 

9,0%

 

       0,93 

 

Export of cotton 

fibre

 

7,1%

 

       0,73 

 

Export of fruit and 

vegetables

 

*10,9%

 

       1,13 

 

Export of other 

foodstuff

 

6,8%

 

       0,70 

 

* 

Estimate based on production trends

 

 

 


Two GDP growth scenarios have been assumed, differentiated depending on the likely medium-long term success of the domestic policy reforms and institutional changes that the Tajik Government is undertaking:
Table  AUTONUM  - GDP growth scenarios 

	 
	2005*
	2006*
	2007*
	2008
	2009
	2010
	2011-2025

	Low growth Scenario
	8,0%
	6,8%
	5,9%
	6,0%
	6,0%
	6,0%
	4,0%
	4,0%

	High growth Scenario
	8,0%
	6,8%
	5,9%
	8,0%
	8,0%
	8,0%
	6,0%
	6,0%

	*ADB estimates
	
	
	
	
	
	
	
	


Here following the forecasts of export and domestic rail freight transport by commodity is reported.

Table  AUTONUM  - High growth scenario - Export and domestic rail freight forecast  (000 net tons)

	 
	2010
	2015
	2020
	2025

	Export 
	 
	 
	 
	 

	Alluminum
	               514 
	        675 
	            675 
	             675 

	Cotton fiber
	               179 
	        222 
	            276 
	             342 

	Fruit and Vegetables
	                 94 
	        131 
	            181 
	             252 

	Other 
	               119 
	        147 
	            180 
	             222 

	 
	 
	 
	 
	 

	Domestic
	                 23 
	          29 
	              33 
	               37 

	Total
	               929 
	     1.204 
	         1.345 
	          1.528 


Table  AUTONUM  - Low growth scenario - Export and domestic rail freight forecast  (000 net tons)

	 
	2010
	2015
	2020
	2025

	Export 
	
	
	
	

	Alluminum
	                488 
	        586 
	            678 
	              678 

	Cotton fiber
	                172 
	        199 
	            230 
	              265 

	Fruit and Vegetables
	                  88 
	        110 
	            137 
	              171 

	Other 
	                115 
	        132 
	            151 
	              174 

	 
	 
	 
	 
	 

	Domestic
	                  22 
	          22 
	              23 
	                24 

	Total
	                885 
	     1.049 
	         1.219 
	           1.312 


It is to be mentioned that, in high growth scenario,  exports of aluminum have been assumed to remain stable from 2015 due to the capacity constraints of aluminum production in Tursunzoda plant. 

6. FUTURE WAGON FLEET REQUIREMENTS

Based on the freight demand forecasts, the following projections of wagon requirements by category in the next twenty years have  been formulated:

Table  AUTONUM  - High growth scenario - Future wagon fleet requirements  

	Category of wagon
	2010
	2015
	2020
	2025

	Covered
	683
	881
	944
	1022

	Platforms
	0
	0
	0
	0

	Open-wagons
	93
	122
	122
	122

	Tanks
	0
	0
	0
	0

	Refrigerator
	49
	67
	94
	130

	Other
	160
	199
	241
	292

	Total 
	985
	1270
	1400
	1566


Table  AUTONUM  - Low growth scenario - Future wagon fleet requirements  

	Category of wagon
	2010
	2015
	2020
	2025

	Covered
	650
	772
	893
	935

	Platforms
	0
	0
	0
	0

	Open-wagons
	88
	106
	123
	123

	Tanks
	0
	0
	0
	0

	Refrigerator
	46
	57
	71
	89

	Other
	155
	182
	208
	238

	Total 
	939
	1116
	1294
	1384


These estimates have been carried out on the basis of the following future target operational performances:

Table  AUTONUM  - Wagons operational performaces by type

	Category of wagon
	Average wagon load (tons)
	Wagon turn around time (days)
	Reserve fleet factor

	covered
	40
	15
	1,1

	platforms
	30
	15
	1,1

	open-wagons
	50
	15
	1,1

	tanks
	30
	15
	1,1

	refrigerator
	35
	15
	1,1

	other
	40
	15
	1,1


Although no data on current wagon turn around time have been made available by Tajik Railways, the Consultant estimates that the above mentioned relevant parameter reflects a 20-25% decrease to the current wagon utilisation levels.

To the purpose of estimating the future scenarios of wagon fleet rationalisation, reference has been made to the high growth scenario, so as to provide a comfortable margin for unforeseen upturns in future traffic.

7. SCENARIOS FOR WAGON FLEET DEVELOPMENT AND MAINTENANCE ORGANISATION

7.1 Technical analysis
7.1.1
Wagon fleet renewal options

To meet the requirements of a fully operational fleet of around 1570 wagons at 2025 as reported in § 6, two scenarios for the renewal of the current wagon fleet have been developed. 

Both scenarios have been formulated by taking into account  the progressive ageing of the current fleet and the need to rebalance the fleet size and composition in accordance with the market requirements.

Scenario A

Scenario A envisages the progressive refurbishment of part of the existing wagon fleet to prolong its useful life and/or to convert it in order to meet future demand at least investment costs. Some acquisition of new wagons is also assumed, due to:

· the physiological drop-out rate of the existing and the future refurbished (life-extended) fleet;

· the technical impossibility to convert/refurbish all wagons which result life-expired or unable to meet future demand requirements, due to the poor state of the vehicles belonging the older class ages;

· the mismatching between refurbishment/conversion rate and drop-out rate of wagons

The proposed fleet rationalisation strategy in the next 20 years rests on the following guide-lines:

· 40% of those wagons able to meet market requirements (covered, open and “other”) which will be life-expired in the first five years (2005-2010) will undergo refurbishment works allowing a 10-year prolongation of their useful life;

· the same approach will be applied to the 70% of those wagons belonging to the same fleet category which will be life-expired in the period 2010-2020 and to the 100% of those life-expired in the last five years (2020 – 2025);

· the existing  refrigerator fleet will be in part converted into covered wagons (45 wagons) and in part utilized for export traffic during the first five years . Due to the age profile and to the old technology, no life-extension will be performed. From 2010 a limited number of new generation refrigerated wagons will be purchased to meet the demand of perishable goods.

·  those “other type” wagons (246) and open  wagons (161), which exceed market requirements will be converted into covered wagons. 

· From 2010 the residual gaps in the fleet size will be filled by purchases of new wagons. 

From the technical point of view, a list of the main works proposed for life extension and overhaul is reported in § 7.  

As a result of the mentioned strategy, the following wagon fleet will be available at the end of 2025: 

Table  AUTONUM  - Scenario A - Future wagon fleet size and composition 

	Wagons
	2010
	2015
	2020
	2025

	Refurbished
	103
	227
	302
	352

	Converted 
	452
	452
	366
	15

	Purchased
	0
	346
	675
	1199

	Old
	635
	353
	95
	0

	Total Fleet
	1190
	1379
	1438
	1566

	Scrapped
	566
	724
	993
	1375


The expected change in the age mix of the fleet will be as follows:

Table  AUTONUM  - Scenario A - Age distribution of the wagon fleet

	 
	0-5
	6-10
	11-15
	16-20
	20-25
	26-30
	>30
	Total Fleet

	2005
	0
	0
	110
	426
	540
	370
	310
	1756

	2010
	0
	15
	161
	315
	424
	275
	0
	1190

	2015
	344
	0
	15
	161
	442
	417
	0
	1379

	2020
	328
	344
	0
	15
	308
	442
	0
	1437

	2025
	525
	328
	344
	0
	61
	308
	0
	1566


Scenario B

Scenario B implies an accelerated programme of disposal of unserviceable and life-expired wagons which would be replaced by the purchase of new generation of wagons.

The fleet rationalisation approach may be summarised as follows:

· all wagons more than 30 years old are scrapped at life expiry

· no life extension and conversion works are performed

· during the first five years period (2005-2010) all categories of wagons not suitable to market needs, regardless their age, are scrapped (refrigerated units and platform wagons)

· all the other existing wagons remain in operation till the end of their useful life

· the yearly gap between available and required wagons by category is covered by the purchase of new wagons.

As a result of the mentioned strategy, the following wagon fleet will be available at the end of 2025: 
Table  AUTONUM  - Scenario B - Future wagon fleet size and composition 

	Wagons
	2010
	2015
	2020
	2025

	Refurbished
	0
	0
	0
	0

	Converted 
	0
	0
	0
	0

	Purchased
	543
	943
	1340
	1566

	Old
	744
	412
	97
	0

	Total Fleet
	1287
	1355
	1437
	1566

	Scrapped
	1012
	1344
	1659
	1756


The expected change in the age mix of the fleet will be as follows:

Table  AUTONUM  - Scenario A - Age distribution of the wagon fleet

	 
	0-5
	6-10
	11-15
	16-20
	20-25
	26-30
	>30
	Total Fleet

	2005
	0
	0
	110
	426
	540
	370
	310
	1756

	2010
	         543 
	0
	0
	97
	315
	332
	0
	1287

	2015
	        400 
	     543 
	0
	0
	97
	315
	0
	1355

	2020
	         398 
	400
	543
	0
	0
	97
	0
	1437

	2025
	        226 
	398
	400
	543
	0
	0
	0
	1566


7.1.2.
Wagon Maintenance facilities and relevant organisation

7.1.2.1. General aspects 

In order to rationalise and improve the operation of the future wagon fleet, appropriate changes in the overall wagon maintenance process will be needed, both on the side of the role of each maintenance facility and the modernisation of the equipment. 

A basic assumption, common to the two Scenarios, is that for a fleet size not exceeding 1800 units it is not estimated as reasonable to fragment capital maintenance resources and capabilities, but it is considered wiser to concentrate them so as to avoid redundant costs and to get more effective performances. 

7.1.2.2. Scenario A

As a consequence of the fleet renewal strategy outlined in § 7.1.1, Project Option A will imply a numbered activities to be performed in the workshops:

· Running maintenance of operational wagons

· Depot maintenance of operational wagons

· Light and heavy capital maintenance of operational wagons

· Life-extension works of  life-expired wagons (refurbishment)

· Conversion works of unsuitable wagons

According to the plans of wagon fleet renewal and to the consequent changes in the overall fleet composition, the following workshop requirements, per year, can be  quantified :

Table  AUTONUM  - Scenario  A - Estimate of conversion, refurbishment and preventive maintenance requirements


  (average n. of wagons in the period)

	
	2006 - 2010
	2011- 2015
	2016- 2020
	2016- 2025

	Wagon refurbishment
	               26 
	              25 
	             47 
	              20 

	Wagon conversion
	             113 
	                 - 
	                - 
	                 - 

	Running + Depot maintenance (TO)
	          1.305 
	          1.278 
	         1.367 
	          1.507 

	Light maintenance (TR1- TR2)
	          1.305 
	          1.278 
	         1.367 
	          1.507 

	Capital maintenance (KR)
	             163 
	            160 
	           171 
	             188 


In order to successfully meet these requirements, an appropriate strategy of re-organisation and upgrading of present workshops needs to be formulated, together with a relevant proposal of most desirable resource allocation.

In this respect, particular consideration should be given to the purchase of suitable equipment which is to be considered as a basic pre-requisite for the technical sustainability of the wagon fleet renewal programme. 

The overall dimensioning of labour requirements is also a key input for formulating an adequate proposal of capabilities allocation.

For each category of workshop activity the following unitary work load in terms of direct man-hours may be estimated: 

Table  AUTONUM  - Scenario A - Estimate of  average direct man-hours required for each maintenance activity (man- hours per wagon)

	Wagon refurbishment 
	             730 

	Wagon conversion
	             900 

	Running + Depot maintenance
	               80 

	Light maintenance (TR1- TR2) 
	             180 

	Capital maintenance (KR)
	300


The total man-hours requirements by kind of maintenance activities may be summarised as follows:
Table  AUTONUM  - Scenario A - Estimate of  direct man-hours required for each workshop activity 



(average value in period) 

	
	2006 - 2010
	2011- 2015
	2016- 2020
	2016- 2025

	Wagon life-extension
	        18.761 
	        18.192 
	       34.135 
	        14.892 

	Wagon conversion
	      101.700 
	                 - 
	                - 
	                 - 

	Running + Depot maintenance
	     104.426 
	      102.264 
	     109.371 
	      120.526 

	Light maintenance (TR1- TR2) 
	      234.958 
	      230.094 
	     246.084 
	      271.184 

	Capital maintenance (KR)
	        48.950 
	        47.936 
	       51.267 
	        56.497 

	total 
	      508.794 
	      398.485 
	     440.856 
	      463.100 


The following allocation of workshop activities is  proposed  in scenario A:

Makhram Workshop

Makhram workshop should be the main wagon workshop, in charge of:

· all the capital maintenance works

· all the refurbishment works

· all the conversion works 

· all the works necessary for repair of parts stripped from wagons and replaced in the other workshops (Dushanbe and Kourgan-Thube). In particular Makhram workshop should concentrate all the repair works on:

· bogies

· wheelsets

· brake components

· coupling equipment

· running maintenance and light repairs to the wagons of trains having origin or destination in the North of Tagikistan.

The key role of Makhram is due to the fact that  Makhram is the largest and best equipped workshop in Tajikistan and has a large area for future expansion  where tracks and industrial buildings are already available.

To perform its tasks Makhram shall be equipped with new maintenance installations and tools . A list of these equipment is reported § 7.2.1. A preliminary proposal of equipment allocation is showm in the functional lay-out reported in figure 2.
With the availability of these equipment it will be possible to improve quality, efficiency and effectiveness of wagon maintenance works.

Makhram workshop shall have the best competence for wagon maintenance and some of its technical staff shall be trained to get the adequate skill for certification of life extension and conversion works on wagons.

Also the central store for wagon spare parts shall be located in Makhram and the other workshops will ask to it for their needs.

A typical work process for wagon capital maintenance shall include the following main operations and registrations, which are presently only in part carried on:

· preliminary examination and definition of the necessary works to be added to scheduled maintenance operations

· registration of the wagon work order

· complete wagon disassembly

· complete bogies washing and disassembly

· wagon underframe washing

· wagon frame examination and measurement

· wagon frame measures registration

· old paint removal from wagon frame

· examination of wagon frame welded parts, inspection for cracks and eventual repair with wire welding machine

· old paint removal from bogie frame

· bogie frame examination and measurement on bogie frame test bench

· bogie frame measures registration

· examination of bogie frame welded parts, inspection for cracks and eventual repair with wire welding machine

· suspension springs inspection for cracks and control under press

· springs data registration

· wheelsets disassembly

· axleboxes disassembly and washing

· axlebox inspection for cracks and eventual repair or replacement

· axlebox bearings and mechanical components washing and inspection fro cracks and wear

· axlebox measurement and measure registration

· wheels and axle measurement and non destructive controls

· registration of wheelsets measurements and controls 

· brake components disassembly

· brake components inspection, control and eventual repair or replacement

· brake components testing

· brake distributor valve testing and test registration

· coupling equipment disassembly

· coupling equipment measurement and control and inspection for cracks and wear

· coupling equipment eventual repair with wire welding machine or metal spray equipment or replacement

· wagon floor examination for deformation and corrosion and repair or replacement of parts

· wagon superstructure examination for deformation, corrosion and welded parts conditions

· sheet panels and profiles repair or replacement

· replacing of all rubber and metal rubber parts with new or reconditioned ones

· axleboxes assembly

· wheelsets assembly

· bogie assembly

· wheelsets and bogies painting

· bogie test under press and registration

· wagon frame and supestructure painting

· brake components assembly on bogies and wagon

· coupling equipment assembly

· wagon and bogies connection

· brake system test and registration of tests and data

· functional test of coupling system

· functional test of wagons parts (doors, moveable roof, etc.)

· rain test (in case of covered wagons)

· special tests for particular types of wagons (tank wagons, refrigerated wagons, etc.)

· final wagon delivery to the station.

Figure 2 – Propose functional lay-our of Makhram workshop

[image: image16.wmf]3

Compressed air feeding point

Battery charging

Workshop

Loose parts painting

Mechanical workshop

Electric feeding point

Water feeding point

28

25

25

8

36

37

5

4

27

11

12

1

8

26

31

29

1

8

11

27

12

1

30

25

26

25

31

1

8

5

4

25

38

3

8

PINTING

36

3

38

3

3

PREPARATION

22

3

3

3

3

3

3

3

3

23

3

22

3

3

3

25

38

25

39

25

11

16

19

21

36

35

34

33

32

31

30

29

28

27

26

25

24

23

22

20

18

12

13

14

15

17

14

36

22

3

3

22

3

3

3

3

32

24

8

8

3

2

1

7

6

5

4

10

9

8

34

35

34

33

33

37

35

 Main equipment layout

Schem of using area of plant


Dushanbe

Dushanbe should progressively reduce and terminate all the capital maintenance and refurbishment works on wagons and limit its tasks to running maintenance and light repairs to the wagons of trains having their origin or destination in  Central Tagikistan.

It has in fact to be considered that a small workshop for wagon repair should be made available, not only for Tagikistan Railways wagons, but also for foreign wagons coming in the Country with import freight trains which possibly need occasional repair before being sent back abroad.

In relation to its new mission, Dushanbe workshop should dismiss and transfer to Makhram its equipment for wheel reprofiling, its equipment for brake components testing and the other equipment non necessary for carrying on running maintenance and small failures repair.

Some new small equipment and tools should anyway be provided for Dushanbe, to renew and improve the present situation. The relevant list is presented in § 7.2.1. 

Kourgan-Tyube

Kourgan-Thube workshop is presently under construction and its maintenance tasks will probably range from locomotives to passenger coaches and freight wagons maintenance works.

When completed and equipped, according to the proposed model, Kourgan-Thube could be a secondary wagon workshop, with a mission very similar to what proposed for Dushanbe:

· running maintenance and light repairs to the wagons of trains having their origin or destination in the South  of Tagikistan

· only some minor capital maintenance works, in support to Makhram to cover occasional work overload.

In relation to this mission, and only with reference to maintenance works on wagons, only minor investments can be justified and consideration should be given to the opportunity of reserving only one covered track to  wagons.

Some small equipment and tools should anyway be provided for Kourgan-Thube to put the workshop in condition of carrying on the requested tasks on wagons.

The relevant list, very similar to that prepared for Dushanbe workshop, is presented § 7.2.1
7.1.2.3.Scenario B

Scenario B will imply a maintenance organisation compliant with a fleet renewal programme centred on the purchase of new wagons. 

The maintenance requirements will be limited to running , depot and capital maintenance operations and may be summarised as follows: 

Table  AUTONUM  - Scenario  B - Estimate of conversion, refurbishment and preventive maintenance 
requirements

  (average n. of wagons in the period)

	
	2006 - 2010
	2011- 2015
	2016- 2020
	2016- 2025

	Running + Depot maintenance
	          1.474 
	          1.303 
	         1.414 
	        1.515   

	Light maintenance (TR1- TR2) 
	          1.474 
	          1.303 
	         1.414 
	1.515   

	Capital maintenance (KR)
	             184 
	            163 
	           177 
	189 


For each category of maintenance works, the following unitary work load in terms of direct man-hours may be estimated. 

Table  AUTONUM  - Scenario B - Estimate of  average direct man-hours required for each maintenance activity (man- hours per wagon)

	Running + Depot maintenance
	               80 

	Light maintenance (TR1- TR2) 
	             180 

	Capital maintenance (KR)
	             300 


The total man-hours requirements by kind of maintenance activities may be summarised as follows:

Table  AUTONUM  - Scenario B - Estimate of  direct man-hours required for each workshop activity 



(average value in period) 

	
	2006 - 2010
	2011- 2015
	2016- 2020
	2016- 2025

	Running + Depot maintenance
	     113.609 
	      104.257 
	     113.111 
	      121.170 

	Light maintenance (TR1- TR2) 
	      255.620 
	      234.579 
	     254.500 
	      272.632 

	Capital maintenance (KR)
	        53.254 
	        48.871 
	       53.021 
	        56.798 

	total 
	      422.483 
	      387.707 
	     420.633 
	      450.600 


The mentioned work force will be allocated between the existing facilities according to the following policy of maintenance organisation. 

The Consultant wishes to underline that ,in spite of the lower maintenance requirements and therefore the more limited needs of new equipment,  no significant differences in the resource allocation between Scenario A and B are envisaged. This is due to the rather limited work load resulting from both Scenarios, which in any case would lead to considering the concentration of core maintenance activities in one facility as the most cost-effective solution.

Makhram

Makhram workshop should be the main wagon workshop and it should be in charge of:

· all the capital maintenance works

· all the works necessary for repair of parts stripped form wagons and replaced in the other workshops (Dushanbe and Kourgan-Thube) and in particular in Makhram workshop should be centralized all the repair works on:

· bogies

· wheelsets

· brake components

· coupling equipment

· running maintenance and light repairs to the wagons of trains having origin or destination in the North of Tagikistan.

The reason for such proposal is the same expressed for A Scenario what is essentially in the fact that presently Makhram is the largest and best equipped wagon workshop and has a large area for future extension in which are already available tracks and industrial buldings.

Also in B Scenario the central store for wagon spare parts shall be located in Makhram and the other workshops will ask to it for their needs.

Dushanbe

As per A Scenario, Dushanbe should progressively reduce and terminate all the capital maintenance and refurbishment works on wagons and limit its tasks to running maintenance and light repairs to the wagons of trains having their origin or destination in  Centre  Tagikistan.

In relation to its new mission Dushanbe workshop should dismiss and send to Makhram, its equipment for wheel reprofiling, its equipment for brake components testing and the other equipment non necessary for carrying on running maintenance and small failures repair.

Kurgan-Tyube

Also in B Scenario, when completed and equipped, Kourgan-Thube could be a secondary wagon workshop, with a mission very similar to what proposed for Dushanbe:

· running maintenance and light repairs to the wagons of trains having their origin or destination in the South Region of Tagikistan

· only some minor capital maintenance works, in support to Makhram to cover occasional work overload

Some small equipment and tools should anyway be provided for Kourgan-Thube to put the workshop in condition of carrying on the requested tasks on wagons.

The relevant list of equipment, very similar to that prepared for Dushanbe workshop, is presented in § 7.2.1
7.1.2.4.
Recommended actions

7.1.2.4.1
Recommended actions for improving maintenance performances

In both Project Scenarios,to improve the wagon maintenance performance and make the whole wagon maintenance process more efficient and cost-effective, the following actions are recommended, to be implemented in a period estimated from three to five years time.

· To improve the maintenance costs accounting system, implementing the emission of a work order for the interventions on each wagon. In the work order should be indicated:

· the list and the synthetic description of scheduled and non-scheduled works carried on

· the amount of direct man-hours necessary for each operation

· the list of the spare parts utilised for the maintenance intervention on the individual wagon

The system could start as a pilot application for one type of wagon and then extended to all the wagons and subassemblies maintained and repaired in the workshop.

Once the system is considered ready for a wider implementation it could be loaded on a computer based in the workshop

· To implement an internal system for the registration of technical data on the main maintenance activities (measures of wagon frame, measures of bogie frame, measures of wheelsets, measures of springs, test reports, etc..) so as to be able to assign responsibilities for the most relevant tasks, to have a traceability of the maintenance works and a relevant data base for maintenance activities.

Also in this case the system could start as a pilot application for bogie frames and then extended to all the wagon frames and main subassemblies maintained and repaired in the workshop.

Once the system is considered ready for a wider implementation it could be again loaded on a computer based in the workshop

· To organise training courses for technical people to make them more familiar with the accounting system and the whole wagon maintenance process, especially for those activities presently not carried on in Tagikistan. If necessary such course could be held in Moscow or in other countries in which is present the necessary know-how.

· To organise a centralized technical task force dedicated to identify and review the scheduled maintenance rules, with the aim of:

· carrying on a data collection, overview and critical examination of the existing rules and procedures for wagon maintenance and parts replacement.

· reducing redundant and un-necessary operations and proposing measures to extend preventive maintenance intervals, also with the adoption of technical modification and upgrade of wagon equipment (i.e. replacement of wheels or axle-bearings or brake components with more modern design or better operational performances)

· proposing revised technical criteria for the acceptability of repaired wagons and for the recover and repair of parts from scrapped wagons (i.e. wheelsets, brake components, coupling equipment, bogie frame, springs, etc.)

· indicating performance targets and revised technical specifications for the purchase of new wagons and new spare parts for the existing fleet, so to improve cost effectiveness and fleet reliability

7.1.2.4.2
Recommended actions for spare parts

For what concerns spare parts for wagon refurbishment, conversion and maintenance, three actions can be recommended aimed at reducing the purchase of all new parts abroad and stimulating the national capacity and industrial skill.

Recover and Repair

This action is aimed to re-define technical criteria for the repair and re-utilisation of parts recovered by the demolition of old or no more necessary types of wagons.

It could start with a critical examination of the existing criteria according to CIS rules and a re-definition of acceptance criteria and repair actions which should take into account modern repairing techniques, such as controlled atmosphere welding, metal spray, liquid nitrogen bushes replacement, etc.

Purchase in the domestic market

For a number of spare parts necessary for wagon maintenance it is not required an high level of industrial equipment and specialisation.

We refer for instance to welded, machined and forged mechanical components for which technical documents such as drawings and specifications are available.

A list of these parts should be prepared by railway engineers and for them tenders could be issued on a national basis to individuate and qualify as suppliers small or medium size companies able to produce such parts.

This process will be obviously not immediate, but also in the case that it should require one or two years, it will be able to generate the possibility of the creation of a national sector of spare parts suppliers for wagons and possibly also for other types of rolling stock.

The process could start with the following steps:

· Selection of the items and parts necessary for wagon maintenance for which it is estimated as existing a national capability to produce

· Collection of relevant technical documents for these components (or as a start for a part of them)

· Selection of possible partners in Tagikistan having the skill and technical competence and equipment

· Emission of orders for prototypes or small series to the possible suppliers, identified as above

· Assistance and collaboration with the suppliers for the production stages

· Testing of first products, also in operative service

· Follow-up and improvement of the process

Purchase in the international market

All the parts which cannot be recovered in a sufficient quantity and cannot be purchased in the national market should be included by TDZ railway engineers in a list of parts only available on the international market.

In this case it will be necessary to identify the possible suppliers and discuss with them the best conditions for the purchase.

It could be also considered the possibility of purchase in the CSI market second hand components to be restored in the TDZ wagon main workshop.

In case of need for small quantities it could be also possible to define agreements with other national railway companies based in the Central Asia region for common purchases or spare parts exchanges.

7.2 Cost estimates

Capital costs

For each Project scenario the following capital costs have been considered and duly estimated:

· costs for the renewal of the wagon fleet (purchase, life-extension and conversion of wagons)

· costs for the rehabilitation of the workshops

Capital costs relevant to the renewal of the wagon fleet are based on the following average unitary estimates:

Table  AUTONUM  - Rolling stock unitary  investments costs - (monetary values are expressed in USD at 2005 prices)


[image: image17.wmf] 

Cost of a new wagon (USD)

 

70.000

 

       

 

 

 

Cost of a life

-

extension (USD)

 

21.000

 

       

 

 

 

Cost of a conversion (USD)

 

28.000

 

       

 

 

 

Extra life time of a life

-

extension (years)

 

10

 


The purchasing cost of a new wagon has been estimated on the basis of an average international CIF price of a 4-axle vehicle with 50-60 tons capacity. 

The wagon life-extension and conversion costs have been calculated as shown in tables 27 and 28.

Table  AUTONUM  - Estimate of an average wagon life-extension cost (monetary values are expressed in USD at 2005 prices)

	Cost of spare parts
	Wheelsets complete with axleboxes
	8.600
	USD

	 
	Complete brake system
	7.700
	USD

	 
	Coupling equipment
	2.150
	USD

	 
	Mechanical parts (springs, stirrups, silentblocs, etc.)
	550
	USD

	 
	Metal sheets and profiles, wood, paint
	1.300
	USD

	 
	Other materials and parts
	220
	USD

	Total Spare parts
	 
	20520
	USD

	 Cost of Man power
	 
	        480 
	USD

	Total Costs 
	 
	21.000 
	USD


Table  AUTONUM  -Estimate of an average wagon conversion cost (monetary values are expressed in USD at 2005 prices)

	Cost of spare parts
	Wheel sets complete with axle boxes
	8.600
	USD

	 
	Complete brake system
	7.700
	USD

	 
	Coupling equipment
	2.150
	USD

	 
	Mechanical parts (springs, stirrups, silent blocs, etc.)
	550
	USD

	 
	Metal sheets and profiles, wood, paint
	1.300
	USD

	 
	Materials and parts necessary for the reconstruction of siding walls or roof or other parts, depending on the type of conversion to be carried on
	7.100
	USD

	 
	
	
	

	Total Spare parts
	 
	27.400
	USD

	 Cost of Man power
	
	      600 
	USD

	Total Costs 
	 
	 28.000 
	USD


The costs of workshop refurbishment have been estimated by valuing separately :

· necessary equipment needed for carrying out the required ordinary and extraordinary maintenance works compliant with the relevant fleet renewal strategy.

· building works 

A detailed description of workshop equipment costs for each Scenario is reported in tables 29 –34

Table  AUTONUM  -Scenario A – Equipment investment costs for Dushanbe workshop  

	N.
	Description
	unit
	quantity
	 unitary price (US $)  
	 TOTAL      (US $) 

	1
	Supply of steel work-top with drawers, dimensions 2000x700x860(H)
	n°
	2
	                      672 
	              1.344 

	2
	Supply of drilling machine
	n°
	1
	                   3.000 
	              3.000 

	3
	Supply of  electro-hydraulic press
	n°
	1
	                   5.400 
	              5.400 

	4
	Supply of  metal plasma cutting machine
	n°
	1
	                   3.960 
	              3.960 

	5
	Supply of welding machines MIG MAG
	n°
	2
	                   3.480 
	              6.960 

	8
	Compressed air supply network:supply and installation of compressed-air plants composed by 2 Air compressors, air  dryer and storage stainless steel tank .
	n°
	1
	                 67.200 
	            67.200 

	14
	Supply of  movable vacuum  cleaner
	n°
	1
	                 13.440 
	            13.440 

	16
	Supply of hot water pressure hydrocleaner
	n°
	2
	                   5.400 
	            10.800 

	18
	Supply of mettalic ladders on wheels
	n°
	2
	                      588 
	              1.176 

	24
	Brake Test Trolley: supply of trolleys for wagon brake equipment test with data recorder and paper printer
	n°
	1
	                 14.400 
	            14.400 

	26
	Supply of steel cabinet with composable shelf
	n°
	8
	                   1.320 
	            10.560 

	27
	Supply and installation of metal shelves for pallets and drawers provided with hand pallet-truck for stacking of spare stock in the Cental Store
	n°
	4
	                   1.920 
	              7.680 

	28
	Supply of desk with PC and printer
	n°
	1
	                   2.880 
	              2.880 

	29
	Supply of steel cabinet as tools container
	n°
	2
	                      720 
	              1.440 

	31
	Supply of reprofiler
	n°
	2
	                   1.440 
	              2.880 

	36
	Trans Pallet Trolley:supply of electrohydraulic Lifters -  Liting power 2T (hand palllet-truck with rechargeable battery)
	n°
	1
	                      672 
	                 672 

	37
	Supply of pressure hydrosander 
	n°
	1
	                   5.400 
	              5.400 

	41
	Portable pneumatic tools
	series
	1
	                 24.000 
	            24.000 

	42
	Various portable tools 
	series
	1
	                 12.000 
	            12.000 

	43
	Measuring instruments
	series
	1
	                 12.000 
	            12.000 

	44
	Gauges, reference jigs and special tools
	series
	1
	                   6.000 
	              6.000 

	
	 
	
	
	 Total  
	 213.192,00 


Table  AUTONUM  -Scenario A – Equipment investment costs for Kurgan Tyube  workshop

	N.
	Description
	unit
	quantity
	 unitary price (US $)  
	 TOTAL      (US $) 

	1
	Supply of steel work-top with drawers, dimensions 2000x700x860(H)
	n°
	2
	672
	1.344

	2
	Supply of drilling machine
	n°
	1
	3.000
	3.000

	3
	Supply of  electro-hydraulic press
	n°
	1
	5.400
	5.400

	4
	Supply of  metal plasma cutting machine
	n°
	1
	3.960
	3.960

	5
	Supply of welding machines MIG MAG
	n°
	2
	3.480
	6.960

	7
	Supply and installation of equipment for alcalin batteries chargers of fork-lifts, with  equipped desks, hydrogen detector, extractor of air and current rectifier.
	n°
	1
	310.800
	310.800

	8
	Compressed air supply network:supply and installation of compressed-air plants composed by 2 Air compressors, air  dryer and storage stainless steel tank .
	n°
	1
	67.200
	67.200

	9
	Lifting Jacks: supply and installation of mobile wagon lift equipment mounted on rubber tyres, complete with control unit for simultaneous lifting. Lifting power 20 T each
	n°
	1
	168.000
	168.000

	12
	Fork Lift trucks: supply of  fork-lifts incuding battery charger for spare parts workshop internal transport  Lifting power 5T
	n°
	1
	50.400
	50.400

	14
	Supply of  movable vacuum  cleaner
	n°
	1
	13.440
	13.440

	16
	Supply of hot water pressure hydrocleaner
	n°
	2
	5.400
	10.800

	18
	Supply of mettalic ladders on wheels
	n°
	2
	588
	1.176

	24
	Brake Test Trolley: supply of trolleys for wagon brake equipment test with data recorder and paper printer
	n°
	1
	14.400
	14.400

	26
	Supply of steel cabinet with composable shelf
	n°
	8
	1.320
	10.560

	27
	Supply and installation of metal shelves for pallets and drawers provided with hand pallet-truck for stacking of spare stock in the Cental Store
	n°
	4
	1.920
	7.680

	28
	Supply of desk with PC and printer
	n°
	1
	2.880
	2.880

	29
	Supply of steel cabinet as tools container
	n°
	2
	720
	1.440

	31
	Supply of reprofiler
	n°
	2
	1.440
	2.880

	35
	Electric Tractors:supply of electrical tractors with batteries charger for the transportation of staff and materials 
	n°
	1
	672
	672

	37
	Supply of pressure hydrosander 
	n°
	1
	5.400
	5.400

	41
	Portable pneumatic tools
	n° of series
	1
	24.000
	24.000

	42
	Various portable tools 
	n° of series
	1
	12.000
	12.000

	43
	Measuring instruments
	n° of series
	1
	12.000
	12.000

	44
	Gauges, reference jigs and special tools
	n° of series
	1
	6.000
	6.000

	
	 
	
	
	Total
	742.392


Table  AUTONUM  -Scenario A – Equipment investment costs for Makhram  workshop

	N.
	Description
	unit
	quantity
	 unitary price (US $)  
	 TOTAL      (US $) 

	1
	Supply of steel work-top with drawers, dimensions 2000x700x860(H)
	n°
	6
	         672 
	          4.032 

	2
	Supply of drilling machine
	n°
	5
	      3.000 
	       15.000 

	3
	Supply of  electro-hydraulic press
	n°
	1
	      5.400 
	          5.400 

	4
	Supply of  metal plasma cutting machine
	n°
	2
	      3.960 
	          7.920 

	5
	Supply of welding machines MIG MAG
	n°
	3
	      3.480 
	        10.440 

	6
	Fixed beam Pressing Portal: supply and installation of a pressing portal structure for the final testing under load of the bogies of the wagons under overhaul in the workshop
	n°
	1
	  504.000 
	      504.000 

	7
	Supply and installation of equipment for alcalin batteries chargers of fork-lifts, with  equipped desks, hydrogen detector, extractor of air and current rectifier.
	n°
	1
	  310.800 
	     310.800 

	8
	Compressed air supply network:supply and installation of compressed-air plants composed by 2 Air compressors, air  dryer and storage stainless steel tank .
	n°
	1
	    67.200 
	        67.200 

	9
	Lifting Jacks: supply and installation of mobile wagon lift equipment mounted on rubber tyres, complete with control unit for simultaneous lifting. Lifting power 20 T each
	n°
	2
	  168.000 
	      336.000 

	10
	Supply of electric double beam overhead travelling crane - Lifting power 20T  
	n°
	2
	  214.800 
	      429.600 

	11
	Column jib crane with electric chain host :supply and installation of a jib-crane for mechanical parts handling  Lifting Power 1T
	n°
	2
	    63.840 
	      127.680 

	12
	Fork Lift trucks: supply of  fork-lifts incuding battery charger for spare parts workshop internal transport  Lifting power 5T
	n°
	3
	    50.400 
	      151.200 

	13
	Electronic Tinting machine: Supply of electronic machine for paint preparation with basic paint and different pulp colour 
	n°
	1
	      8.280 
	          8.280 

	14
	Supply of  movable vacuum  cleaner
	n°
	3
	    13.440 
	        40.320 

	15
	Loose part washing and blowing system:supply of automatic washing machine for components of mechanical parts
	n°
	3
	      1.260 
	          3.780 

	16
	Supply of hot water pressure hydrocleaner
	n°
	5
	      5.400 
	        27.000 

	17
	Suplly of bending press
	n°
	1
	    55.920 
	        55.920 

	18
	Supply of mettalic ladders on wheels
	n°
	4
	         588 
	          2.352 

	19
	Supply of  hacksaw with continuous belt
	n°
	1
	      2.520 
	          2.520 

	20
	helicoidal springs machine testing :supply of automatic machines for the coil-springs' elasticity test for the suspension of the bogies' wagon under overhaul
	n°
	1
	    57.120 
	        57.120 

	21
	Supply and installation of painting cabin for disassembled items
	n°
	1
	    36.240 
	        36.240 

	22
	Pressing machine for dampers testing:supply of oleodynamic machine for the control of dampers' mechanical characteristic
	n°
	1
	    70.560 
	        70.560 

	23
	Calander: supply of bending and curving machine for metal sheets
	n°
	1
	    33.000 
	        33.000 

	24
	Brake Test Trolley: supply of trolleys for wagon brake equipment test with data recorder and paper printer
	n°
	3
	    14.400 
	        43.200 

	25
	Equipment for fault diagnosis and non destructive controls on bearings and axleboxes
	n°
	2
	    28.800 
	       57.600 

	26
	Supply of steel cabinet with composable shelf
	n°
	45
	      1.320 
	        59.400 

	27
	Supply and installation of metal shelves for pallets and drawers provided with hand pallet-truck for stacking of spare stock in the Cental Store
	n°
	60
	      1.920 
	     115.200 

	28
	Supply of desk with PC and printer
	n°
	2
	      2.880 
	          5.760 

	29
	Supply of steel cabinet as tools container
	n°
	11
	         720 
	          7.920 

	30
	Supply of  universal milling machine
	n°
	1
	    90.000 
	        90.000 

	31
	Supply of reprofiler
	n°
	4
	      1.440 
	          5.760 

	32
	Bogie washing tunnel:supply and installation of a washing machine with pressured water for complete bogies and wheelsets
	n°
	1
	  180.000 
	      180.000 

	33
	Plates shear: supply of metal sheets cutting machine
	n°
	1
	    65.640 
	       65.640 

	34
	Supply of puncher machine

	n°
	2
	    33.360 
	        66.720 

	35
	Electric Tractors:supply of electrical tractors with batteries charger for the transportation of staff and materials 

	n°
	2
	    21.840 
	    43.680 

	36
	Trans Pallet Trolley:supply of electrohydraulic Lifters -  Liting power 2T (hand palllet-truck with rechargeable battery)
	n°
	3
	         672 
	         2.016 

	37
	Supply of pressure hydrosander 
	n°
	3
	      5.400 
	   16.200 

	38
	Supply of  parallel lathe
	n°
	1
	    58.440 
	  58.440 

	39
	Measuring bed for bogie frames of the wagons under overhaul
	n°
	1
	    43.680 
	   43.680 

	40
	Welding benches with welding-machine, smokes aspiration, hoist, work-top and accessories
	n°
	1
	    48.000 
	       48.000 

	41
	Portable pneumatic tools
	series
	1
	  144.000 
	     144.000 

	42
	Various portable tools 
	series
	1
	  108.000 
	     108.000 

	43
	Measuring instruments
	series
	1
	    36.000 
	        36.000 

	44
	Gauges, reference jigs and special tools
	series
	1
	    24.000 
	       24.000 

	45
	Equipment for test and repair of brake system components
	series
	1
	  144.000 
	      144.000 

	
	 
	 
	 
	 Total  
	  3.671.580 


Table  AUTONUM  -Scenario B – Equipment investment costs for Dushanbe workshop  

	N.
	Description
	unit
	quantity
	 unitary price (US $)  
	 TOTAL      (US $) 

	1
	Supply of steel work-top with drawers, dimensions 2000x700x860(H)
	n°
	2
	                      672 
	              1.344 

	2
	Supply of drilling machine
	n°
	1
	                   3.000 
	              3.000 

	3
	Supply of  electro-hydraulic press
	n°
	1
	                   5.400 
	              5.400 

	4
	Supply of  metal plasma cutting machine
	n°
	1
	                   3.960 
	              3.960 

	5
	Supply of welding machines MIG MAG
	n°
	2
	                   3.480 
	              6.960 

	8
	Compressed air supply network:supply and installation of compressed-air plants composed by 2 Air compressors, air  dryer and storage stainless steel tank .
	n°
	1
	                 67.200 
	            67.200 

	14
	Supply of  movable vacuum  cleaner
	n°
	1
	                 13.440 
	            13.440 

	16
	Supply of hot water pressure hydrocleaner
	n°
	2
	                   5.400 
	            10.800 

	18
	Supply of mettalic ladders on wheels
	n°
	2
	                      588 
	              1.176 

	24
	Brake Test Trolley: supply of trolleys for wagon brake equipment test with data recorder and paper printer
	n°
	1
	                 14.400 
	            14.400 

	26
	Supply of steel cabinet with composable shelf
	n°
	8
	                   1.320 
	            10.560 

	27
	Supply and installation of metal shelves for pallets and drawers provided with hand pallet-truck for stacking of spare stock in the Cental Store
	n°
	4
	                   1.920 
	              7.680 

	28
	Supply of desk with PC and printer
	n°
	1
	                   2.880 
	              2.880 

	29
	Supply of steel cabinet as tools container
	n°
	2
	                      720 
	              1.440 

	31
	Supply of reprofiler
	n°
	2
	                   1.440 
	              2.880 

	36
	Trans Pallet Trolley:supply of electrohydraulic Lifters -  Liting power 2T (hand palllet-truck with rechargeable battery)
	n°
	1
	                      672 
	                 672 

	37
	Supply of pressure hydrosander 
	n°
	1
	                   5.400 
	              5.400 

	41
	Portable pneumatic tools
	series
	1
	                 24.000 
	            24.000 

	42
	Various portable tools 
	series
	1
	                 12.000 
	            12.000 

	43
	Measuring instruments
	series
	1
	                 12.000 
	            12.000 

	44
	Gauges, reference jigs and special tools
	series
	1
	                   6.000 
	              6.000 

	
	 
	
	
	 Total  
	 213.192,00 


Table  AUTONUM  -Scenario B – Equipment investment costs for Kurgan Tyube  workshop  

	N.
	Description
	unit
	quantity
	 unitary price (US $)  
	 TOTAL      (US $) 

	1
	Supply of steel work-top with drawers, dimensions 2000x700x860(H)
	n°
	2
	672
	1.344

	2
	Supply of drilling machine
	n°
	1
	3.000
	3.000

	3
	Supply of  electro-hydraulic press
	n°
	1
	5.400
	5.400

	4
	Supply of  metal plasma cutting machine
	n°
	1
	3.960
	3.960

	5
	Supply of welding machines MIG MAG
	n°
	2
	3.480
	6.960

	7
	Supply and installation of equipment for alcalin batteries chargers of fork-lifts, with  equipped desks, hydrogen detector, extractor of air and current rectifier.
	n°
	1
	310.800
	310.800

	8
	Compressed air supply network:supply and installation of compressed-air plants composed by 2 Air compressors, air  dryer and storage stainless steel tank .
	n°
	1
	67.200
	67.200

	9
	Lifting Jacks: supply and installation of mobile wagon lift equipment mounted on rubber tyres, complete with control unit for simultaneous lifting. Lifting power 20 T each
	n°
	1
	168.000
	168.000

	12
	Fork Lift trucks: supply of  fork-lifts incuding battery charger for spare parts workshop internal transport  Lifting power 5T
	n°
	1
	50.400
	50.400

	14
	Supply of  movable vacuum  cleaner
	n°
	1
	13.440
	13.440

	16
	Supply of hot water pressure hydrocleaner
	n°
	2
	5.400
	10.800

	18
	Supply of mettalic ladders on wheels
	n°
	2
	588
	1.176

	24
	Brake Test Trolley: supply of trolleys for wagon brake equipment test with data recorder and paper printer
	n°
	1
	14.400
	14.400

	26
	Supply of steel cabinet with composable shelf
	n°
	8
	1.320
	10.560

	27
	Supply and installation of metal shelves for pallets and drawers provided with hand pallet-truck for stacking of spare stock in the Cental Store
	n°
	4
	1.920
	7.680

	28
	Supply of desk with PC and printer
	n°
	1
	2.880
	2.880

	29
	Supply of steel cabinet as tools container
	n°
	2
	720
	1.440

	31
	Supply of reprofiler
	n°
	2
	1.440
	2.880

	35
	Electric Tractors:supply of electrical tractors with batteries charger for the transportation of staff and materials 
	n°
	1
	672
	672

	37
	Supply of pressure hydrosander 
	n°
	1
	5.400
	5.400

	41
	Portable pneumatic tools
	n° of series
	1
	24.000
	24.000

	42
	Various portable tools 
	n° of series
	1
	12.000
	12.000

	43
	Measuring instruments
	n° of series
	1
	12.000
	12.000

	44
	Gauges, reference jigs and special tools
	n° of series
	1
	6.000
	6.000

	
	 
	
	
	Total
	742.392


Table  AUTONUM  -Scenario B – Equipment investment costs for Makhram  workshop

	N.
	Description
	unit
	quantity
	 unitary price (US $)  
	 TOTAL      (US $) 

	1
	Supply of steel work-top with drawers, dimensions 2000x700x860(H)
	n°
	4
	672
	2.688

	2
	Supply of drilling machine
	n°
	4
	3.000
	12.000

	3
	Supply of  electro-hydraulic press
	n°
	1
	5.400
	5.400

	4
	Supply of  metal plasma cutting machine
	n°
	2
	3.960
	7.920

	5
	Supply of welding machines MIG MAG
	n°
	3
	3.480
	10.440

	6
	Fixed beam Pressing Portal: supply and installation of a pressing portal structure for the final testing under load of the bogies of the wagons under overhaul in the workshop
	n°
	1
	504.000
	504.000

	7
	Supply and installation of equipment for alcalin batteries chargers of fork-lifts, with  equipped desks, hydrogen detector, extractor of air and current rectifier.
	n°
	1
	310.800
	310.800

	8
	Compressed air supply network:supply and installation of compressed-air plants composed by 2 Air compressors, air  dryer and storage stainless steel tank .
	n°
	1
	67.200
	67.200

	9
	Lifting Jacks: supply and installation of mobile wagon lift equipment mounted on rubber tyres, complete with control unit for simultaneous lifting. Lifting power 20 T each
	n°
	2
	168.000
	336.000

	10
	Supply of electric double beam overhead travelling crane - Lifting power 20T  
	n°
	2
	214.800
	429.600

	11
	Column jib crane with electric chain host :supply and installation of a jib-crane for mechanical parts handling  Lifting Power 1T
	n°
	2
	63.840
	127.680

	12
	Fork Lift trucks: supply of  fork-lifts incuding battery charger for spare parts workshop internal transport  Lifting power 5T
	n°
	3
	50.400
	151.200

	13
	Electronic Tinting machine: Supply of electronic machine for paint preparation with basic paint and different pulp colour 
	n°
	1
	8.280
	8.280

	14
	Supply of  movable vacuum  cleaner
	n°
	3
	13.440
	40.320

	15
	Loose part washing and blowing system:supply of automatic washing machine for components of mechanical parts
	n°
	3
	1.260
	3.780

	16
	Supply of hot water pressure hydrocleaner
	n°
	5
	5.400
	27.000

	17
	Suplly of bending press
	n°
	1
	55.920
	55.920

	18
	Supply of mettalic ladders on wheels
	n°
	4
	588
	2.352

	19
	Supply of  hacksaw with continuous belt
	n°
	1
	2.520
	2.520

	20
	helicoidal springs machine testing :supply of automatic machines for the coil-springs' elasticity test for the suspension of the bogies' wagon under overhaul
	n°
	1
	57.120
	57.120

	21
	Supply and installation of painting cabin for disassembled items
	n°
	1
	36.240
	36.240

	22
	Pressing machine for dampers testing:supply of oleodynamic machine for the control of dampers' mechanical characteristic
	n°
	1
	70.560
	70.560

	24
	Brake Test Trolley: supply of trolleys for wagon brake equipment test with data recorder and paper printer
	n°
	3
	14.400
	43.200

	25
	Equipment for fault diagnosis and non destructive controls on bearings and axleboxes
	n°
	2
	28.800
	57.600

	26
	Supply of steel cabinet with composable shelf
	n°
	35
	1.320
	46.200

	27
	Supply and installation of metal shelves for pallets and drawers provided with hand pallet-truck for stacking of spare stock in the Cental Store
	n°
	40
	1.920
	76.800

	28
	Supply of desk with PC and printer
	n°
	2
	2.880
	5.760

	29
	Supply of steel cabinet as tools container
	n°
	8
	720
	5.760

	30
	Supply of  universal milling machine
	n°
	1
	90.000
	90.000

	31
	Supply of reprofiler
	n°
	4
	1.440
	5.760

	32
	Bogie washing tunnel:supply and installation of a washing machine with pressured water for complete bogies and wheelsets
	n°
	1
	180.000
	180.000

	33
	Plates shear: supply of metal sheets cutting machine
	n°
	1
	65.640
	65.640

	35
	Electric Tractors:supply of electrical tractors with batteries charger for the transportation of staff and materials 
	n°
	2
	21.840
	43.680

	36
	Trans Pallet Trolley:supply of electrohydraulic Lifters -  Liting power 2T (hand palllet-truck with rechargeable battery)
	n°
	3
	672
	2.016

	37
	Supply of pressure hydrosander 
	n°
	3
	5.400
	16.200

	38
	Supply of  parallel lathe
	n°
	1
	58.440
	58.440

	39
	Measuring bed for bogie frames of the wagons under overhaul

	n°
	1
	43.680
	43.680

	40
	Welding benches with welding-machine, smokes aspiration, hoist, work-top and accessories
	n°
	1
	48.000
	48.000

	41
	Portable pneumatic tools
	series
	1
	108.000
	108.000

	42
	Various portable tools 
	series
	1
	84.000
	84.000

	43
	Measuring instruments
	series
	1
	24.000
	24.000

	44
	Gauges, reference jigs and special tools
	series
	1
	14.400
	14.400

	45
	Equipment for test and repair of brake system components
	series
	1
	144.000
	144.000

	
	 
	 
	 
	 Total  
	  3.432.156 


Capital costs for building works, wich are common to both scenarios,  include:

Makhram
· preparation of foundations for the new equipment requiring works on the ground (washing machines, press for bogies, painting cabin, cranes, etc.)

· refurbishment and levelling of parts of the industrial floor in line with the lay-out re-arrangement and the position of the new equipment

· general repair of civil structures

· refurbishment of some sections of the lighting and electric power system

· installation of electrical wiring for power supply to the new equipment

· installation of water pipes for washing machines

A total cost of 0,55 Million of USD has been estimated.

Kurgan-Tube

· Civil works for the completion of the facility ( considering the multi-task vocation of the facility, only 20% of total estimated costs have been allocated to the Project).

The Consultant’s estimate is 0,2 Million of USD.

Dushanbe
· refurbishment and levelling of parts of the industrial floor in line with the lay-out re-arrangement, the position of the new equipment and the elimination of old equipment to be eliminated or sent to other workshops

· refurbishment of some small sections of the lighting and electric power system

· installation of electrical wiring for power supply to the new equipment

· general repair of civil structures

The estimate for those works is 0,01 Million of USD.

The total investment cost of each Project option is reported in the following tables:
Table  AUTONUM  - Scenario A – Investment cost estimate  (Mill.USD at 2005 prices)

	Rolling stock - investiment cost estimate (USD at 2005 prices) Scenario A

	 
	Foreingn costs
	Local costs 
	Total costs

	Purchased of new wagons
	     83.943.263 
	                - 
	      83.943.263 

	Conversion of freight wagons
	     12.402.880 
	     253.120 
	      12.656.000 

	Refurbishnent  of freight wagons
	     11.590.656 
	     236.544 
	      11.827.200 

	Workshop rehabilitation
	                     - 
	     760.000 
	          760.000 

	Purchase of workshop equipment
	       4.627.164 
	                - 
	        4.627.164 

	TOTAL 
	   112.563.963 
	  1.249.664 
	    113.813.627 


Table  AUTONUM  - Scenario  B – Investment cost estimate  (Mill.USD at 2005 prices)

	Rolling stock - investiment cost estimate (USD at 2005 prices) Scenario B

	 
	Foreingn costs
	Local costs 
	Total costs

	Purchased of new wagons
	109.633.263
	-
	109.633.263

	Conversion of freight wagons
	-
	-
	-

	Refurbishnent  of freight wagons
	-
	-
	-

	Workshop rehabilitation
	-
	730.000
	730.000

	Purchase of workshop equipment
	4.387.740
	-
	4.387.740

	TOTAL
	114.021.003
	730.000
	114.751.003


Here following the envisaged time distribution of estimated investment  costs is described:
Table  AUTONUM  - Scenario A – Total investments costs by year

	
	Investment cost

	
	Wagon
	Workshop 

	
	New 
	Converted
	Refurbishnent
	Scrapped 
	Costruction 
	Equipment

	2006
	0,00 
	0,00 
	0,00 
	-0,07 
	0,76 
	4,00 

	2007
	0,00 
	3,16 
	0,54 
	-0,07 
	0,00 
	0,62 

	2008
	0,00 
	3,16 
	0,54 
	-0,07 
	0,00 
	0,00 

	2009
	0,00 
	3,16 
	0,54 
	-0,07 
	0,00 
	0,00 

	2010
	0,00 
	3,16 
	0,54 
	-0,07 
	0,00 
	0,00 

	2011
	4,85 
	0,00 
	0,52 
	-0,02 
	0,00 
	0,00 

	2012
	4,85 
	0,00 
	0,52 
	-0,02 
	0,00 
	0,00 

	2013
	4,85 
	0,00 
	0,52 
	-0,02 
	0,00 
	0,00 

	2014
	4,85 
	0,00 
	0,52 
	-0,02 
	0,00 
	0,00 

	2015
	4,85 
	0,00 
	0,52 
	-0,02 
	0,00 
	0,00 

	2016
	4,60 
	0,00 
	0,98 
	-0,04 
	0,00 
	0,00 

	2017
	4,60 
	0,00 
	0,98 
	-0,04 
	0,00 
	0,00 

	2018
	4,60 
	0,00 
	0,98 
	-0,04 
	0,00 
	0,00 

	2019
	4,60 
	0,00 
	0,98 
	-0,04 
	0,00 
	0,00 

	2020
	4,60 
	0,00 
	0,98 
	-0,04 
	0,00 
	0,00 

	2021
	7,34 
	0,00 
	0,43 
	-0,05 
	0,00 
	0,00 

	2022
	7,34 
	0,00 
	0,43 
	-0,05 
	0,00 
	0,00 

	2023
	7,34 
	0,00 
	0,43 
	-0,05 
	0,00 
	0,00 

	2024
	7,34 
	0,00 
	0,43 
	-0,05 
	0,00 
	0,00 

	2025
	7,34 
	0,00 
	0,43 
	-0,05 
	0,00 
	0,00 


Table  AUTONUM  - Scenario B – Total investments costs by year

	
	Investment cost

	
	Wagon
	Workshop 

	
	New 
	Converted
	Refurbishnent 
	Scrapped 
	Costruction 
	Equipment

	2006
	0,00 
	0,00 
	0,00 
	-0,13 
	0,73 
	4,00 

	2007
	9,50 
	0,00 
	0,00 
	-0,13 
	0,00 
	0,38 

	2008
	9,50 
	0,00 
	0,00 
	-0,13 
	0,00 
	0,00 

	2009
	9,50 
	0,00 
	0,00 
	-0,13 
	0,00 
	0,00 

	2010
	9,50 
	0,00 
	0,00 
	-0,13 
	0,00 
	0,00 

	2011
	5,60 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2012
	5,60 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2013
	5,60 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2014
	5,60 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2015
	5,60 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2016
	5,57 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2017
	5,57 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2018
	5,57 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2019
	5,57 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2020
	5,57 
	0,00 
	0,00 
	-0,04 
	0,00 
	0,00 

	2021
	3,16 
	0,00 
	0,00 
	-0,01 
	0,00 
	0,00 

	2022
	3,16 
	0,00 
	0,00 
	-0,01 
	0,00 
	0,00 

	2023
	3,16 
	0,00 
	0,00 
	-0,01 
	0,00 
	0,00 

	2024
	3,16 
	0,00 
	0,00 
	-0,01 
	0,00 
	0,00 

	2025
	3,16 
	0,00 
	0,00 
	-0,01 
	0,00 
	0,00 


Operating costs

As stated in § 7.1.2, the renewal of the wagon fleet will imply changes in the organisation of the maintenance process, with corresponding impact in terms of costs.

Project Option A will involve, according to the estimates reported in § 7.1.3, significant increase in the work load of existing workshops, needed to meet the demand for wagon refurbishment/conversion and for future wagon stock maintenance.

Under Project Option B, improvements in the maintenance organisation and equipment will enable Tajik Railways to cope more efficiently with the future capital repair requirements of the wagon fleet, reducing the number of breakdown and therefore contributing to lower staff required per unit.  

The following assumptions have been adopted for the forecast of maintenance costs in the two Scenarios:

Table  AUTONUM  - Scenario A – Average use of inputs in the wagon maintenance process 




(values per  wagon)

	 
	Scenario A

	 
	Man Hours
	Spare Parts (US $)

	Heavy Capital repair
	300
	2160

	Light capital repair
	180
	900

	Depot+ running maintenance
	80
	190


Table  AUTONUM  - Scenario B – –Average use of inputs in the wagon maintenance process



(values per wagon)

	 
	Scenario B

	 
	Man Hours
	Spare Parts (US $)

	Heavy Capital repair
	300
	2016

	Light capital repair
	180
	840

	Depot+ running maintenance
	80
	190


The cost of labour have been calculated on the base of the following hourly cost: 

Table  AUTONUM  - Estimate of hourly labour cost

	Average monthly salary (Somoni)
	Social Insurance and bonuses (Somoni)
	Workshop overheads (Somoni)
	Total monthly cost (Somoni)
	Hourly cost (Somoni)
	Hourly cost (USD 2005)

	150
	93
	73
	317
	2,0
	0,66


The overall operating costs have been estimated by multiplying these unit costs by the number of relevant production units.

It is to be noted that the above mentioned parameters have been assumed on the basis of  international best practise, cross-checked with operational parameters typical of other TRACECA countries, as resulting from previous TACIS studies.

The comparison with current maintenance costs has deserved particular attention  due to :

· the lack of an adequate cost accounting system

· the disruptions to normal maintenance practices caused by foreign currency shortage which involve the cannibalisation of surplus wagon rather than the use of new spare parts

· the difficulty of estimating the cost of maintenance activities presently not carried out (Major Overhaul) due to lack of adequate equipment and therefore outsourced to neighbouring countries.

In the latter case, a reconstruction of the real value of consumed resources  during the maintenance process has been carried out by the Consultant.

7.3 Financial and economic assessment

In order to evaluate the financial and economic sustainability of each Project Scenario, a standard approach based on a comparative quantification of the costs and revenues (benefits) between a “Without Project” scenario and  the two “With Project” scenarios has been adopted. 

Costs and revenues (benefits) have been valued along an appraisal period of 20 years, considered to be appropriate for the average economically useful life of the assets involved in the Projects. Among the revenue (benefit) items at the final year, a residual value of the assets has been computed.

As a measure of financial and economic feasibility, traditional indicators such as NPV (Net Present Value) and IRR (Internal Rate of Return) have been utilised. 

It is worth mentioning that, given the nature of the project, the financial and economic assessment resulted to be much closer to a least-cost analysis than a traditional cost-revenues (benefit) evaluation. This because, in the present case, the two Project alternatives are expected to deliver the same benefits compared to the “Without Project” option, since they represent alternative ways of producing the same output (a target wagon fleet with a given size and composition) to meet forecast demand.

As a consequence, the choice of the most desirable Scenario has been basically driven by the ability of each mutually exclusive alternative to supply  the target output with the lowest present value of costs. 

7.3.1  ”Without Project Scenario”

The “Without Project” scenario has been based on a realistic assumption of what would happen should the Projects not be implemented.

It envisages that no investments in rolling stock and workshop equipment will occur and no changes in the  current maintenance strategies will take place.

In this scenario, it has been assumed that Tajik railways will keep on operating the present wagon fleet until it reaches the end of its working life, according to the progressive ageing. In order to meet the transport demand for export and domestic services, Tajik railways will put forward two kind of actions:

· continuing the present policy of converting a minimum part of existing wagons not suitable to market requirements, in accordance with technical/technological constraints. This policy will apply in particular only to those refrigerated wagons which are supposed to be in good conditions and therefore eligible to easier conversion processes;

· resorting heavily on hired wagons, with a corresponding increased burden on public finances.

For what concerns wagon maintenance, the following assumptions have been made:

· Heavy capital maintenance.

Given the lack of spare parts and the unavailability of adequate equipment it is presumable that Tajik railways will continue the present policy to externalise all capital repair (KR) operations to other CIS countries (Uzbekistan) fitted with necessary capabilities. The relevant cost has been calculated based on an average CIS market cost as resulting from previous TRACECA studies, increased by a 100% of profit margins)

· Running, depot and light capital maintenance.

· These activities have been valued according to data provided by Tajik Railways. In the case of light capital repair, relevant costs clearly reflect a situation where foreign currency shortage leads to the cannibalisation of surplus wagon rather than the use of new spare parts.

The following table summarises the operating costs associated to the “Without” Project Scenario.

Table  AUTONUM  - Cost of the scenario “without project” 

[image: image18.emf]Total cost 

Workshop 

New  Refurbishnent Extended Scrapped  Costruction  Equipment Hire Maintenance  Maintenance 

2006

0,00 0,00 0,00 -0,09  0,00 0,00 3,72 2,18 0,05 5,86

2007

0,00 0,27 0,00 -0,09  0,00 0,00 3,72 1,98 0,05 5,93

2008

0,00 0,27 0,00 -0,09  0,00 0,00 3,72 1,80 0,05 5,75

2009

0,00 0,27 0,00 -0,09  0,00 0,00 3,72 1,62 0,05 5,57

2010

0,00 0,27 0,00 -0,09  0,00 0,00 3,72 1,43 0,05 5,38

2011

0,00 0,00 0,00 -0,07  0,00 0,00 4,41 1,30 0,05 5,69

2012

0,00 0,00 0,00 -0,07  0,00 0,00 5,10 1,16 0,05 6,24

2013

0,00 0,00 0,00 -0,07  0,00 0,00 5,79 1,01 0,05 6,78

2014

0,00 0,00 0,00 -0,07  0,00 0,00 6,48 0,87 0,05 7,32

2015

0,00 0,00 0,00 -0,07  0,00 0,00 7,17 0,72 0,05 7,87

2016

0,00 0,00 0,00 -0,05  0,00 0,00 7,93 0,62 0,05 8,55

2017

0,00 0,00 0,00 -0,05  0,00 0,00 8,69 0,51 0,05 9,20

2018

0,00 0,00 0,00 -0,05  0,00 0,00 9,45 0,41 0,05 9,86

2019

0,00 0,00 0,00 -0,05  0,00 0,00 10,21 0,30 0,05 10,51

2020

0,00 0,00 0,00 -0,05  0,00 0,00 10,97 0,20 0,05 11,17

2021

0,00 0,00 0,00 -0,01  0,00 0,00 11,40 0,17 0,05 11,61

2022

0,00 0,00 0,00 -0,01  0,00 0,00 11,82 0,15 0,05 12,00

2023

0,00 0,00 0,00 -0,01  0,00 0,00 12,24 0,12 0,05 12,40

2024

0,00 0,00 0,00 -0,01  0,00 0,00 12,67 0,09 0,05 12,80

2025

0,00 0,00 0,00 -0,01  0,00 0,00 13,09 0,05 0,05 13,18

Investment cost

Wagon Workshop 

Operating cost 

Wagon 


It is to be mentioned that capital requirements of the Without Project scenario are partially reduced by the scrapping of surplus wagons which have exceeded the end of their useful life.

For what concerns the costs to be borne for wagon hire, no data on present relevant expenditures were provided by Tajik Railways. As a consequence, the Consultant has carried out his estimates on future expected wagon hire expenditures, assuming the following requirements of wagons to be hired on a yearly basis:

Table  AUTONUM  - Yearly number of wagons to be hired in the scenario “without project”

	Year
	2010
	2015
	2020
	2025

	Number of wagons
	394
	759
	1.162
	1.386


It has been assumed that Tajik Railways will be charged on average 34,5 Swiss Francs/day per wagon by the Owner Railways, in accordance with CIS rules.
7.3.2

Financial assessment

The “With” and “Without “scenarios have been compared in the form of financial projections, showing forecast incremental costs and revenues at USD in constant prices 2005, with residual value of assets (if any) estimated as a financial benefit in the final project year.

The financial appraisal of the Project options has been performed on a commercial basis, that is, at market prices.

Based on the estimates reported in § 7.2 and 7.3, the net capital and operating costs of Project Options A and B are shown in table 44
Table  AUTONUM  - Financial Analysis- Project option A Versus "without Project " Option




(Million USD  at 2005 prices)

	Project option A Versus "without Project " Option

	Years
	Capital Costs
	Operating Costs
	Revenues
	Total

	
	Wagon Fleet 
	Workshop 
	Wagon Hire
	Wagon maintenance
	Workshop maintenance
	Scrapping of wagons
	 

	2005
	       -   
	     (4,77)
	       -   
	               -   
	               -   
	            -   
	  (4,77)

	2006
	       -   
	     (0,62)
	       -   
	               -   
	            0,05 
	       (0,01)
	  (0,58)

	2007
	  (3,44)
	          -   
	    3,72 
	           (0,00)
	           (0,15)
	     (0,01)
	    0,11 

	2008
	  (3,44)
	          -   
	    3,72 
	           (0,03)
	           (0,15)
	       (0,01)
	    0,09 

	2009
	  (3,44)
	          -   
	    3,72 
	           (0,05)
	           (0,15)
	       (0,01)
	    0,07 

	2010
	  (3,44)
	          -   
	    3,72 
	           (0,07)
	           (0,15)
	       (0,01)
	    0,05 

	2011
	  (5,37)
	          -   
	    4,41 
	           (0,42)
	           (0,15)
	       (0,05)
	  (1,58)

	2012
	  (5,37)
	          -   
	    5,10 
	           (0,62)
	           (0,15)
	       (0,05)
	  (1,09)

	2013
	  (5,37)
	          -   
	    5,79 
	           (0,82)
	           (0,15)
	       (0,05)
	  (0,60)

	2014
	  (5,37)
	          -   
	    6,48 
	           (1,01)
	           (0,15)
	       (0,05)
	  (0,11)

	2015
	  (5,37)
	          -   
	    7,17 
	           (1,21)
	           (0,15)
	       (0,05)
	    0,38 

	2016
	  (5,58)
	          -   
	    7,93 
	           (1,30)
	           (0,15)
	       (0,02)
	    0,88 

	2017
	  (5,58)
	          -   
	    8,69 
	           (1,43)
	           (0,15)
	       (0,02)
	    1,52 

	2018
	  (5,58)
	          -   
	    9,45 
	           (1,55)
	           (0,15)
	       (0,02)
	    2,16 

	2019
	  (5,58)
	          -   
	  10,21 
	           (1,67)
	           (0,15)
	       (0,02)
	    2,80 

	2020
	  (5,58)
	          -   
	  10,97 
	           (1,79)
	           (0,15)
	       (0,02)
	    3,44 

	2021
	  (7,77)
	          -   
	  11,40 
	           (1,90)
	           (0,15)
	         0,04 
	    1,62 

	2022
	  (7,77)
	          -   
	  11,82 
	           (1,96)
	           (0,15)
	         0,04 
	    1,97 

	2023
	  (7,77)
	          -   
	  12,24 
	           (2,03)
	           (0,15)
	         0,04 
	    2,32 

	2024
	  (7,77)
	          -   
	  12,67 
	           (2,10)
	           (0,15)
	         0,04 
	    2,68 

	2025
	 55,86 
	          -   
	  13,09 
	           (2,19)
	           (0,15)
	         0,04 
	  66,65 

	 
	
	
	
	
	
	
	 

	 
	 
	 
	 
	NPV
	$3,48 
	IRR
	15%


Table  AUTONUM  - Financial Analysis- Project option B Versus "without Project " Option 




(Million USD  at 2005 prices)

	Project option B Versus "without Project " Option

	Years
	Capital Costs
	Operating Costs
	Revenues
	Total

	
	Wagon Fleet 
	Workshop 
	Wagon Hire
	Wagon maintenance
	Workshop maintenance
	Scrapping of wagons
	 

	2005
	           -   
	      (4,73)
	           -   
	              -   
	               -   
	           -   
	      (4,73)

	2006
	           -   
	      (0,38)
	           -   
	              -   
	            0,05 
	        0,04 
	      (0,27)

	2007
	      (9,23)
	           -   
	       3,72 
	          (0,04)
	           (0,15)
	        0,04 
	      (5,65)

	2008
	      (9,23)
	           -   
	       3,72 
	          (0,13)
	           (0,15)
	        0,04 
	      (5,75)

	2009
	      (9,23)
	           -   
	       3,72 
	          (0,22)
	           (0,15)
	        0,04 
	      (5,84)

	2010
	      (9,23)
	           -   
	       3,72 
	          (0,31)
	           (0,15)
	        0,04 
	      (5,93)

	2011
	      (5,60)
	           -   
	       4,41 
	          (0,46)
	           (0,15)
	       (0,03)
	      (1,83)

	2012
	      (5,60)
	           -   
	       5,10 
	          (0,63)
	           (0,15)
	       (0,03)
	      (1,30)

	2013
	      (5,60)
	           -   
	       5,79 
	          (0,79)
	           (0,15)
	       (0,03)
	      (0,78)

	2014
	      (5,60)
	           -   
	       6,48 
	          (0,96)
	           (0,15)
	       (0,03)
	      (0,25)

	2015
	      (5,60)
	           -   
	       7,17 
	          (1,12)
	           (0,15)
	       (0,03)
	       0,27 

	2016
	      (5,57)
	           -   
	       7,93 
	          (1,25)
	           (0,15)
	       (0,01)
	       0,95 

	2017
	      (5,57)
	           -   
	       8,69 
	          (1,37)
	           (0,15)
	       (0,01)
	       1,59 

	2018
	      (5,57)
	           -   
	       9,45 
	          (1,50)
	           (0,15)
	       (0,01)
	       2,22 

	2019
	      (5,57)
	           -   
	     10,21 
	          (1,63)
	           (0,15)
	       (0,01)
	       2,86 

	2020
	      (5,57)
	           -   
	     10,97 
	          (1,75)
	           (0,15)
	       (0,01)
	       3,49 

	2021
	      (3,16)
	           -   
	     11,40 
	          (1,82)
	           (0,15)
	           -   
	       6,27 

	2022
	      (3,16)
	           -   
	     11,82 
	          (1,88)
	           (0,15)
	           -   
	       6,63 

	2023
	      (3,16)
	           -   
	     12,24 
	          (1,94)
	           (0,15)
	           -   
	       6,99 

	2024
	      (3,16)
	           -   
	     12,67 
	          (2,00)
	           (0,15)
	           -   
	       7,35 

	2025
	     63,18 
	           -   
	     13,09 
	          (2,08)
	           (0,15)
	           -   
	     74,04 

	 
	
	
	
	
	
	
	 

	 
	 
	 
	 
	NPV
	-$7,71 
	IRR
	9%


It is to be noted that,  since no traffic generated by one Scenario against the other has been assumed, the comparison between the two Scenarios has focused on identifying the least cost option able to meet the future expected demand of wagons.

In this respect, the  figures indicate that, although  the investment costs of the two Scenarios are similar, their time distribution differs substantially with an anticipation of both capital and operating expenditures in Scenario B, placing in particular a large financial burden on the railways in the short term.  

Scenario A shows therefore a higher NPV and , as a consequence, a more satisfactory IRR (15% against 9% of Scenario B).

7.3.3

Economic assessment

As already mentioned in § 2, Tajik railways transport large quantities of relatively bulky freight, such as aluminum and cotton.  Road transport does not yet represent a valid alternative for these goods because of the poor state of the road system and the size, age and condition of the truck fleet.  Consequently, any inefficiency in the management of the rail business will have an immediate and direct impact on the economic well-being of the country.  

The primary benefit of the Project  will consist in the reduction of the financial burden on state budget (and tax payers) resulting from the need of hiring a great amount of wagon from neighbouring countries. Avoiding such burden would allow the setting of capital free that might be used to further develop the rail system faster or be spent on other purposes. The Project will also allow to increase as much as possible operating efficiency and reduce, unitary maintenance costs of capital repair.

The assessment of the Project’s economic sustainability has been carried out through the use of appropriate conversion factors for each of the financial inflow and outflow items, to take into account possible price distortion of the market. 

· Tradable inputs were valued at international border prices

· Non tradable inputs  were valued by deducting transfer payments from financial values. Financial labour costs were adjusted by applying a conversion factor of 0,6, reflecting the relative weight of indirect taxes and social costs. 

Table  AUTONUM  - Cost-Benefit Analysis- Project option A Versus "without Project " Option 




(Million USD  at 2005 prices)

	Project option A Versus "without Project " Option

	Years
	Economic Costs
	Economic Benefits
	Total

	
	Investiment costs 
	Operating costs of wagons maintenance
	Savings from wagon Hire
	Savings from capital wagon maintenance
	 

	2005
	                       -   
	                      -   
	                      -   
	 
	                      -   

	2006
	                   (4,29)
	                  (0,12)
	 
	 
	                  (4,41)

	2007
	                   (4,02)
	                  (0,91)
	                   3,72 
	                0,78 
	                  (0,42)

	2008
	                   (3,40)
	                  (0,86)
	                   3,72 
	                0,71 
	                   0,18 

	2009
	                   (3,40)
	                  (0,80)
	                   3,72 
	                0,64 
	                   0,16 

	2010
	                   (3,40)
	                  (0,75)
	                   3,72 
	                0,57 
	                   0,14 

	2011
	                   (5,37)
	                  (1,03)
	                   4,41 
	                0,51 
	                  (1,48)

	2012
	                   (5,37)
	                  (1,17)
	                   5,10 
	                0,46 
	                  (0,98)

	2013
	                   (5,37)
	                  (1,30)
	                   5,79 
	                0,40 
	                  (0,48)

	2014
	                   (5,37)
	                  (1,43)
	                   6,48 
	                0,34 
	                   0,02 

	2015
	                   (5,37)
	                  (1,56)
	                   7,17 
	                0,28 
	                   0,52 

	2016
	                   (5,57)
	                  (1,61)
	                   7,93 
	                0,24 
	                   1,00 

	2017
	                   (5,57)
	                  (1,68)
	                   8,69 
	                0,20 
	                   1,64 

	2018
	                   (5,57)
	                  (1,76)
	                   9,45 
	                0,16 
	                   2,29 

	2019
	                   (5,57)
	                  (1,83)
	                 10,21 
	                0,12 
	                   2,93 

	2020
	                   (5,57)
	                  (1,91)
	                 10,97 
	                0,08 
	                   3,58 

	2021
	                   (7,77)
	                  (2,00)
	                 11,40 
	                0,07 
	                   1,70 

	2022
	                   (7,77)
	                  (2,05)
	                 11,82 
	                0,06 
	                   2,06 

	2023
	                   (7,77)
	                  (2,11)
	                 12,24 
	                0,05 
	                   2,41 

	2024
	                   (7,77)
	                  (2,16)
	                 12,67 
	                0,04 
	                   2,77 

	2025
	                  55,86 
	                  (2,23)
	                 13,09 
	                0,02 
	                 66,75 

	 
	
	
	
	
	 

	 
	 
	NPV
	$4,87 
	IRR
	17%


Table  AUTONUM  - Cost-Benefit Analysis- Project option B Versus "without Project " Option




(Million USD  at 2005 prices)

	Project option B Versus "without Project " Option

	Years
	Economic Costs
	Economic Benefits
	Total

	
	Investiment costs 
	Operating costs of wagons maintenance
	Savings from wagon Hire
	Savings from capital wagon maintenance
	 

	2005
	                      -   
	                   -   
	                 -   
	 
	                      -   

	2006
	                  (4,28)
	                0,11 
	 
	 
	                  (4,17)

	2007
	                  (9,61)
	               (0,94)
	              3,72 
	                0,78 
	                  (6,04)

	2008
	                  (9,25)
	               (0,96)
	              3,72 
	                0,71 
	                  (5,77)

	2009
	                  (9,25)
	               (0,97)
	              3,72 
	                0,64 
	                  (5,86)

	2010
	                  (9,25)
	               (0,99)
	              3,72 
	                0,57 
	                  (5,95)

	2011
	                  (5,60)
	               (1,08)
	              4,41 
	                0,51 
	                  (1,75)

	2012
	                  (5,60)
	               (1,18)
	              5,10 
	                0,46 
	                  (1,22)

	2013
	                  (5,60)
	               (1,28)
	              5,79 
	                0,40 
	                  (0,69)

	2014
	                  (5,60)
	               (1,38)
	              6,48 
	                0,34 
	                  (0,15)

	2015
	                  (5,60)
	               (1,47)
	              7,17 
	                0,28 
	                   0,38 

	2016
	                  (5,57)
	               (1,55)
	              7,93 
	                0,24 
	                   1,05 

	2017
	                  (5,57)
	               (1,63)
	              8,69 
	                0,20 
	                   1,69 

	2018
	                  (5,57)
	               (1,71)
	              9,45 
	                0,16 
	                   2,33 

	2019
	                  (5,57)
	               (1,79)
	            10,21 
	                0,12 
	                   2,97 

	2020
	                  (5,57)
	               (1,87)
	            10,97 
	                0,08 
	                   3,61 

	2021
	                  (3,16)
	               (1,92)
	            11,40 
	                0,07 
	                   6,38 

	2022
	                  (3,16)
	               (1,97)
	            11,82 
	                0,06 
	                   6,74 

	2023
	                  (3,16)
	               (2,02)
	            12,24 
	                0,05 
	                   7,11 

	2024
	                  (3,16)
	               (2,07)
	            12,67 
	                0,04 
	                   7,47 

	2025
	                 63,18 
	               (2,12)
	            13,09 
	                0,02 
	                 74,16 

	 
	
	
	
	
	 

	 
	 
	NPV
	-$6,57 
	IRR
	9%


In accordance with the results of the financial  assessment, Project Scenario A  results to be more attractive in economic terms, generating an IRR of 17% against a value of 9% in Project Scenario B.

NPV (discounted  at a 12% rate) of scenario A is about 4,87 Million of USD, against scenario B a -6,57 Million of USD.

8 . CONCLUSIONS AND RECOMMENDATIONS

The results of the financial and economic appraisal indicate that the strategy of wagon fleet rationalisation based on a refurbishment programme of existing vehicles through the use of duly upgraded existing maintenance facilities (Scenario A) deserves higher priority over the strategy which involves substantial purchase in new vehicles (Scenario B).

Scenario A, in particular, results to be the least cost option in present value terms, allowing for an investment disbursement schedule more balanced along the time and avoiding hardly affordable outflows in the short-medium  term. In addition, Scenario A permits to maximise the use of existing maintenance facilities, allowing for a more cost-effective use of the resources.

The long term capital cost requirement (to be spread over a 20 year’s period) of Scenario A total around 107 Million USD.

Even if such large amount could achieve a worthwhile investment (se described in § 7.3.2 and 7.3.3), it seems unlikely that Tajikistan could easily cope with it over the next years.

Although in the most recent years Tajikistan experienced improved governance that led to better internal security and higher living standards, the long-term sustainability of growth is still uncertain.

According to ADB, in 2004  trade deficit widened  due to the increase in imports associated with strong economic recovery, external debt amounted at 41.1% of GDP while debt service obligations accounted for 49,2% of exports.

To ensure long term external sustainability, the Government has adopted a policy that implies a maximum yearly disbursement for public investment, which is financed by external borrowing, not exceeding 3% of GDP. As result, the Government has decided not to contract any new debt that is not offered in concessional terms.

Also in the light of the above constraints, the Consultant believes that, in order to ensure feasible funding opportunities towards international financing institutions, the Project should be implemented through a staged approach.

The following phases would be suggested: 

· Phase 2: carrying out of a long term action  (2016-2025) focused on the realisation of a balanced  wagon fleet (from the point of view of both fleet composition and age profile) and a modern and efficient maintenance organisation able to meet customer’s  expectations.

Phase 1 would  consist in:

· refurbishing, through  life-extension works, 228 wagons

· converting into covered and open wagons 452 wagons

· purchasing 346 new wagons

· rehabilitating existing maintenance facilities

· upgrading and specialising existing workshops, through:

· supplying new spare parts

· provision of modern equipment, suitable to perform operations of wagon  life-extension, conversion and major overhaul.

The following investment costs have been estimated:
Table  AUTONUM   - Phase 1 - investment cost estimate (USD at 2005 prices) Scenario A 

	 
	Foreingn costs
	Local costs 
	Total costs

	Purchased of new wagons
	     24.250.027 
	0
	      24.250.027 

	Conversion of freight wagons
	     12.402.880 
	     253.120 
	      12.656.000 

	Refurbishnent  of freight wagons
	       4.679.892 
	       95.508 
	        4.775.400 

	Workshop rehabilitation
	                     - 
	     760.000 
	          760.000 

	Purchase of workshop equipment
	       4.627.164 
	                - 
	        4.627.164 

	TOTAL 
	     45.959.963 
	  1.108.628 
	      47.068.591 


Phase 2 would provide the opportunity to review the demand for wagons against the projected traffic levels pertaining at that time. The Consultant has estimated it should consist in:

· refurbishing, through  life-extension works, 336 wagons

· purchasing 853 new wagons

with a total cost of 113,8 million of US dollar.

Table  AUTONUM   - Phase 2- investment cost estimate (USD at 2005 prices) Scenario A 

	 
	Foreingn costs
	Local costs 
	Total costs

	Purchased of new wagons
	     59.693.235 
	                - 
	      59.693.235 

	Conversion of freight wagons
	                     - 
	                - 
	                     - 

	Refurbishnent  of freight wagons
	       6.910.764 
	     141.036 
	        7.051.800 

	Workshop rehabilitation
	                     - 
	                - 
	                     - 

	Purchase of workshop equipment
	                     - 
	                - 
	                     - 

	TOTAL 
	     66.603.999 
	     141.036 
	      66.745.035 


At the end of Phase 2 the age mix of the wagon fleet which should result is shown in figure 3. 
Figure 3 – Scenario A – Wagon fleet age distribution 

[image: image19.wmf]0-5

6-10

11-15

16-20

20-25

26-30

>30

2005

2010

2015

2020

2025

0

100

200

300

400

500

600

Class age  

N° of wagons

Scenario A - Wagon fleet age distribution 











































































































































































































































































































































































































































































































Review of Railways Rehabilitation in Central Asia





for Kazakhstan, Kyrgyzstan, Tajikistan and Uzbekistan








Feasibility Study of measures for the rehabilitation and renewal of the freight wagon fleet of Tajik Railways – DRAFT








September 2005








The European Union’s Tacis TRACECA programme


for Armenia, Azerbaijan, Bulgaria, Georgia, Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, 


Turkmenistan, Ukraine, Uzbekistan 


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, 


Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 








The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





The European Union’s Tacis TRACECA programme


for  Armenia, Azerbaijan, Bulgaria, Georgia,  Kazakhstan, Kyrgyzstan, Moldova, Romania, Tajikistan, Turkey, Turkmenistan, Ukraine, Uzbekistan 





This project is funded by


the European Union





� EMBED MSPhotoEd.3  ���


A project implemented by


Italferr S.p.A.








� For example the rehabilitation of the road connection between Dushanbe and the Kirgiz border (financed by ADB), the grant assistance for the partial construction  of a tunnel linking the north and the south of the country (Iran) and the construction of  the Shkev-Zigar road in the southeastern region (financed by Kuwait Fund, Saudi Fund and OPEC Fund).






[image: image26.png]4
”ITALFERR



[image: image27.png]4
”ITALFERR



[image: image28.png]4
”ITALFERR



[image: image29.wmf] 

[image: image30.png]4
”ITALFERR



_1188985870.xls
Grafico2

		2000		2000

		2001		2001

		2002		2002

		2003		2003

		2004		2004



Exports (IMF)

Rail export

000 tons

aluminium

274

278

286

290

305

307

317

319

352

344



Fleet dimensioning 1 

		

		WAGON FLEET REQUIREMENTS

		INPUT DATA		2004

		Total freight transport (million Tons)		11.1

		- Transit		8.5		77%

		- Domestic + International		2.6		23%

		Average train payload (net tons) excluding transit		696

		Average wagon load (net tons) excluding transit		29.5

		ASSUMPTIONS

		N.operating days		365

		Wagon turnaround period (days)		20

		OUTPUT DATA

		N.daily trains		10

		Average n.wagons per train		24

		N.required daily wagons		241

		Operating wagons required /year		4824

		Reserve fleet factor		1.1

		Total wagons required/year		5306

		WAGON DISPOSAL PROGRAMME

		Wagons potentially available for operation		1405

		- Refrigerators		140

		- Tanks wagons rented to Turkmenistan		105

		Wagons available for use		1160		22%

		Hired wagons		4146		78%

				2005		2006		2007		2008		2009		2010		2011		2012		2013		2014		2015		2016		2017		2018		2019		2020		2021		2022		2023		2024		2025

		WAGONS AGE (years) - TOTAL

		1		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		2		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		4		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		5		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		6		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		7		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		9		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		10		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		11		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		12		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		13		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		14		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		15		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		16		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		17		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		18		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0

		19		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0

		20		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0

		21		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0

		22		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0

		23		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0

		24		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0

		25		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0

		26		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0

		27		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0

		28		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0

		29		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0

		30		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0

		31		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22

		32		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22

		33		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22

		34		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22

		35		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22

		36		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85

		37		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85

		38		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85

		39		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85

		40		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85

		41		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108

		42		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108

		43		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108

		44		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108

		45		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108

		46		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74

		47		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74

		48		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74

		49		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74

		TOTAL  N. WAGONS < 25 YEAR'S AGE		1076		968		860		752		644		536		451		366		280		195		110		88		66		44		22		0		0		0		0		0		0

				2005		2006		2007		2008		2009		2010		2011		2012		2013		2014		2015		2016		2017		2018		2019		2020		2021		2022		2023		2024		2025

		WAGONS AGE (years) - COVERED WAGONS

		1		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		2		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		4		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		5		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		6		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		7		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		9		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		10		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		11		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		12		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		13		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		14		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		15		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		16		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		18		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0

		19		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0

		20		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0

		21		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0

		22		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0

		23		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0

		24		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0

		25		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0

		26		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0

		27		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0

		28		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0

		29		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0

		30		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0

		31		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3

		32		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3

		33		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3

		34		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3

		35		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3

		36		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17

		37		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17

		38		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17

		39		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17

		40		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17

		41		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18

		42		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18

		43		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18

		44		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18

		45		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18

		46		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20

		47		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20

		48		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20

		49		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20

		TOTAL  N. WAGONS < 25 YEAR'S AGE		189		171		153		136		118		100		83		66		48		31		14		11		8		6		3		0		0		0		0		0		0

				2005		2006		2007		2008		2009		2010		2011		2012		2013		2014		2015		2016		2017		2018		2019		2020		2021		2022		2023		2024		2025

		WAGONS AGE (years) - OPEN WAGONS

		1		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		2		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		4		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		5		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		6		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		7		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		9		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		10		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		11		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		12		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		13		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		14		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		15		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		16		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		17		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		18		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0

		19		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0

		20		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0

		21		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0

		22		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0

		23		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0

		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0

		25		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0

		26		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0

		27		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0

		28		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0

		29		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0

		30		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0

		31		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8

		32		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8

		33		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8

		34		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8

		35		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8

		36		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26

		37		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26

		38		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26

		39		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26

		40		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26

		41		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24

		42		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24

		43		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24

		44		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24

		45		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24

		46		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16

		47		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16

		48		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16

		49		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16

		TOTAL  N. WAGONS < 25 YEAR'S AGE		286		262		238		215		191		167		141		115		90		64		38		30		23		15		8		0		0		0		0		0		0





Fleet dimensioning 2

		

		WAGON FLEET REQUIREMENTS

		INPUT DATA		2004

		Total freight turnover (million Ton-km)

		-Transit		933.2

		- Domestic		269.5

		- International		?		To be asked to Tajik railways

		Average wagon load (net tons) excluding transit		29.5

		ASSUMPTIONS

		International freight turnover (mln net ton-km)		2000.0		2,4 million tons*850 km average distance

		Average distance run by 1 ton (km) excluding transit		850

		Wagon turnaround period (days)		20

		OUTPUT DATA

		N.trips/wagon/year		18.25

		Wagon productivity (mln net ton-km/year)		0.46

		Operating wagons required /year		4954

		Reserve fleet factor		1.1

		Total wagons required/year		5449

		WAGON DISPOSAL PROGRAMME

		Wagons potentially available for operation		1797

		- Not suitable for operation (> 25 years' age)		834

		- Tanks wagons rented to Turkmenistan		47

		Wagons available fo use		916		17%

		Hired wagons		4533		83%





trade VS traffic

		EXPORTS

		aluminium		2000		2001		2002		2003		2004

		Exports (IMF)		274		286		305		317		352

		Rail export		278		290		307		319		344

		cotton fibre		2000		2001		2002		2003		2004

		Exports (IMF)		79		75		141		149		134

		Rail export		88		84		138		150		130

		IMPORTS

		alumina		2000		2001		2002		2003		2004

		Imports (IMF)		546		537		601		616		685

		Rail import		543		539		606		511		667

		petroleum products		2000		2001		2002		2003		2004

		Imports (IMF)		202		276		278		305		363

		Rail import		338		434		434		685		596

		grains and wheat flour		2000		2001		2002		2003		2004

		Imports (IMF)		377		499		415		413		286

		Rail import		480		563		534		439		403





trade VS traffic

		0		0

		0		0

		0		0

		0		0

		0		0



Exports (IMF)

Rail export

000 tons

aluminium



		0		0

		0		0

		0		0

		0		0

		0		0



Exports (IMF)

Rail export

000 tons

Cotton fibre



		0		0

		0		0

		0		0

		0		0

		0		0



Imports (IMF)

Rail import

000 tons

Alumina



		0		0

		0		0

		0		0

		0		0

		0		0



Imports (IMF)

Rail import

000 tons

Petroleum products



		0		0

		0		0

		0		0

		0		0

		0		0



Imports (IMF)

Rail import

000 tons

Grains and wheat flour




_1189841273.dwg

_1189844842.doc
		 

		Average  Growth        2000- 2004

		Implicit elasticity to GDP



		GDP

		9,7%

		 



		Export of alluminum

		9,0%

		       0,93 



		Export of cotton fibre

		7,1%

		       0,73 



		Export of fruit and vegetables

		*10,9%

		       1,13 



		Export of other foodstuff

		6,8%

		       0,70 



		* Estimate based on production trends

		






_1189767953.doc


Cost of a new wagon (USD)







70.000







       







 







Cost of a life-extension (USD)







21.000







       







 







Cost of a conversion (USD)







28.000







       







 







Extra life time of a life-extension (years)







10












_1162630734.bin

_1188985860.xls
Grafico3

		2000		2000

		2001		2001

		2002		2002

		2003		2003

		2004		2004



Exports (IMF)

Rail export

000 tons

Cotton fibre

79

88

75

84

141

138

149

150

134

130



Fleet dimensioning 1 

		

		WAGON FLEET REQUIREMENTS

		INPUT DATA		2004

		Total freight transport (million Tons)		11.1

		- Transit		8.5		77%

		- Domestic + International		2.6		23%

		Average train payload (net tons) excluding transit		696

		Average wagon load (net tons) excluding transit		29.5

		ASSUMPTIONS

		N.operating days		365

		Wagon turnaround period (days)		20

		OUTPUT DATA

		N.daily trains		10

		Average n.wagons per train		24

		N.required daily wagons		241

		Operating wagons required /year		4824

		Reserve fleet factor		1.1

		Total wagons required/year		5306

		WAGON DISPOSAL PROGRAMME

		Wagons potentially available for operation		1405

		- Refrigerators		140

		- Tanks wagons rented to Turkmenistan		105

		Wagons available for use		1160		22%

		Hired wagons		4146		78%

				2005		2006		2007		2008		2009		2010		2011		2012		2013		2014		2015		2016		2017		2018		2019		2020		2021		2022		2023		2024		2025

		WAGONS AGE (years) - TOTAL

		1		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		2		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		4		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		5		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		6		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		7		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		9		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		10		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		11		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		12		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		13		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		14		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		15		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		16		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		17		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		18		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0		0

		19		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0		0

		20		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0		0

		21		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0		0

		22		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0		0

		23		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0		0

		24		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0		0

		25		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0		0

		26		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0		0

		27		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0		0

		28		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0		0

		29		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0		0

		30		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22		0

		31		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22		22

		32		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22		22

		33		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22		22

		34		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22		22

		35		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85		22

		36		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85		85

		37		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85		85

		38		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85		85

		39		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85		85

		40		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108		85

		41		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108		108

		42		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108		108

		43		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108		108

		44		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108		108

		45		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74		108

		46		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74		74

		47		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74		74

		48		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74		74

		49		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		74		74

		TOTAL  N. WAGONS < 25 YEAR'S AGE		1076		968		860		752		644		536		451		366		280		195		110		88		66		44		22		0		0		0		0		0		0

				2005		2006		2007		2008		2009		2010		2011		2012		2013		2014		2015		2016		2017		2018		2019		2020		2021		2022		2023		2024		2025

		WAGONS AGE (years) - COVERED WAGONS

		1		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		2		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		4		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		5		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		6		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		7		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		9		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		10		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		11		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		12		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		13		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		14		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		15		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		16		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		18		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0		0

		19		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0		0

		20		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0		0

		21		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0		0

		22		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0		0

		23		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0		0

		24		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0		0

		25		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0		0

		26		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0		0

		27		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0		0

		28		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0		0

		29		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0		0

		30		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3		0

		31		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3		3

		32		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3		3

		33		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3		3

		34		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3		3

		35		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17		3

		36		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17		17

		37		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17		17

		38		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17		17

		39		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17		17

		40		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18		17

		41		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18		18

		42		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18		18

		43		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18		18

		44		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18		18

		45		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20		18

		46		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20		20

		47		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20		20

		48		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20		20

		49		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		20		20

		TOTAL  N. WAGONS < 25 YEAR'S AGE		189		171		153		136		118		100		83		66		48		31		14		11		8		6		3		0		0		0		0		0		0

				2005		2006		2007		2008		2009		2010		2011		2012		2013		2014		2015		2016		2017		2018		2019		2020		2021		2022		2023		2024		2025

		WAGONS AGE (years) - OPEN WAGONS

		1		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		2		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		3		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		4		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		5		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		6		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		7		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		9		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		10		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		11		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		12		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		13		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		14		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		15		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		16		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		17		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0		0

		18		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0		0

		19		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0		0

		20		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0		0

		21		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0		0

		22		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0		0

		23		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0		0

		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0		0

		25		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0		0

		26		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0		0

		27		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0		0

		28		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0		0

		29		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0		0

		30		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8		0

		31		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8		8

		32		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8		8

		33		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8		8

		34		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8		8

		35		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26		8

		36		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26		26

		37		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26		26

		38		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26		26

		39		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26		26

		40		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24		26

		41		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24		24

		42		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24		24

		43		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24		24

		44		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24		24

		45		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16		24

		46		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16		16

		47		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16		16

		48		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16		16

		49		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		0		16		16

		TOTAL  N. WAGONS < 25 YEAR'S AGE		286		262		238		215		191		167		141		115		90		64		38		30		23		15		8		0		0		0		0		0		0





Fleet dimensioning 2

		

		WAGON FLEET REQUIREMENTS

		INPUT DATA		2004

		Total freight turnover (million Ton-km)

		-Transit		933.2

		- Domestic		269.5

		- International		?		To be asked to Tajik railways

		Average wagon load (net tons) excluding transit		29.5

		ASSUMPTIONS

		International freight turnover (mln net ton-km)		2000.0		2,4 million tons*850 km average distance

		Average distance run by 1 ton (km) excluding transit		850

		Wagon turnaround period (days)		20

		OUTPUT DATA

		N.trips/wagon/year		18.25

		Wagon productivity (mln net ton-km/year)		0.46

		Operating wagons required /year		4954

		Reserve fleet factor		1.1

		Total wagons required/year		5449

		WAGON DISPOSAL PROGRAMME

		Wagons potentially available for operation		1797

		- Not suitable for operation (> 25 years' age)		834

		- Tanks wagons rented to Turkmenistan		47

		Wagons available fo use		916		17%

		Hired wagons		4533		83%





trade VS traffic

		EXPORTS

		aluminium		2000		2001		2002		2003		2004

		Exports (IMF)		274		286		305		317		352

		Rail export		278		290		307		319		344

		cotton fibre		2000		2001		2002		2003		2004

		Exports (IMF)		79		75		141		149		134

		Rail export		88		84		138		150		130

		IMPORTS

		alumina		2000		2001		2002		2003		2004

		Imports (IMF)		546		537		601		616		685

		Rail import		543		539		606		511		667

		petroleum products		2000		2001		2002		2003		2004

		Imports (IMF)		202		276		278		305		363

		Rail import		338		434		434		685		596

		grains and wheat flour		2000		2001		2002		2003		2004

		Imports (IMF)		377		499		415		413		286

		Rail import		480		563		534		439		403





trade VS traffic

		0		0

		0		0

		0		0

		0		0

		0		0



Exports (IMF)

Rail export

000 tons

aluminium



		0		0

		0		0

		0		0

		0		0

		0		0



Exports (IMF)

Rail export

000 tons

Cotton fibre



		0		0

		0		0

		0		0

		0		0

		0		0



Imports (IMF)

Rail import

000 tons

Alumina



		0		0

		0		0

		0		0

		0		0

		0		0



Imports (IMF)

Rail import

000 tons

Petroleum products



		0		0

		0		0

		0		0

		0		0

		0		0



Imports (IMF)

Rail import

000 tons

Grains and wheat flour




_1118147060.bin

_1099325645.bin

